Executive summary

1.1 Overall position

The Azure environment is unmanaged and not ready for scale. All eight subscriptions sit directly under the Tenant Root Group, and none of the foundational controls are in place: no Azure Policy, no budgets, no Defender for Cloud baseline, no central logging, no naming or tagging standard, and no protection against accidental deletion.

Because the main workload is AI/ML, these gaps carry more weight than usual. AI workloads use expensive GPU compute and handle sensitive assets such as training data, prompts and model weights. Today the organization has no reliable way to prevent, detect or account for a security incident, a data leak or a runaway GPU bill.

| Indicator | Assessment |
| --- | --- |
| Overall maturity | Level 1 of 5: Initial / ad hoc |
| Overall risk rating | Critical |
| Risks identified | 15 in total: 7 Critical, 7 High, 1 Medium |
| Time to secure baseline | About 90 days, delivered in four phases |
| Workload disruption | None expected. Moving subscriptions between management groups does not affect running resources, and policies start in Audit mode. |

1.2 Top five business risks

| # | Business risk | Why it matters now |
| --- | --- | --- |
| 1 | Uncontrolled AI/GPU spend | No budgets, SKU restrictions or tags. A single ND/NC-series GPU cluster left running can cost tens of thousands of dollars a month without anyone noticing. |
| 2 | Data leaks from AI services | No policy requires private endpoints or blocks public network access, so AI endpoints, storage and model registries may be reachable from the internet. |
| 3 | Attacks that cannot be seen or investigated | Defender plans are off and there is no central Log Analytics workspace, so there is no threat detection, no audit trail and no incident-response evidence. |
| 4 | Accidental or malicious deletion | No resource locks and unclear RBAC boundaries. One wrong command can remove networking, firewalls or production models. |
| 5 | Audit and compliance failure | No policy baseline and no mapping to MCSB, NIST or CIS, so compliance cannot be demonstrated to auditors, customers or regulators. |

1.3 Recommendation

Adopt the Microsoft Cloud Adoption Framework Azure Landing Zone model, made up of five building blocks:

Management group hierarchy: separate Platform, Landing Zones, Sandbox and Decommissioned, with a dedicated AI landing-zone archetype.

Policy-driven governance: ALZ built-in initiatives plus custom AI and GPU guardrails, rolled out in Audit mode first and then Deny.

Hub-and-spoke network in four regions: Palo Alto NGFW in high availability in every regional hub, centrally managed from Panorama.

Central observability and security: one Log Analytics workspace, Microsoft Sentinel, Defender for Cloud (including Defender for AI services) and budgets on every subscription.

Subscription vending: a repeatable infrastructure-as-code process that creates new subscriptions already compliant, with production and non-production separated.

2. Scope, approach and assumptions

2.1 Assessment approach

The current environment was reviewed against the eight CAF landing-zone design areas (billing and tenant, identity and access, resource organization, network topology and connectivity, security, management, governance, and platform automation) and the five Well-Architected pillars (reliability, security, cost optimization, operational excellence and performance efficiency).

2.2 Assumptions

A single Microsoft Entra ID tenant hosts all eight subscriptions.

Billing is through an Enterprise Agreement or Microsoft Customer Agreement that allows subscriptions to be created programmatically.

On-premises connectivity is needed. Whether ExpressRoute circuits exist is still to be confirmed.

Palo Alto Networks is the chosen network security vendor. Panorama licensing is available or will be bought.

AI/ML workloads include Azure OpenAI / AI Foundry, Azure Machine Learning and GPU-based compute on VMs or AKS.

Current-state assessment

3.1 Findings by design area

| Design area | Current state | Gap against CAF / WAF | Severity |
| --- | --- | --- | --- |
| Resource organization | 8 subscriptions directly under the Tenant Root Group | No management-group hierarchy, so policy and RBAC cannot be inherited | Critical |
| Azure Policy | No policies assigned | No guardrails for location, SKU, public access, encryption or diagnostics | Critical |
| Cost management | No subscription budgets | No spend visibility or alerting; high exposure to GPU cost | Critical |
| Security posture | Defender plans and security policies not enabled | No CSPM, workload protection or AI threat protection | Critical |
| Logging and monitoring | No central Log Analytics workspace | Logs scattered or missing; no SIEM; no forensic capability | Critical |
| Resource protection | No resource locks | Critical platform resources can be deleted by accident | High |
| Environment separation | Production and non-production not defined | Unchecked changes can reach production; shared access; Dev/Test pricing not used | High |
| Well-Architected alignment | No WAF review of current workloads | Reliability, security, cost and performance not validated | High |
| Tagging | Resource tags missing | No chargeback, ownership or data-classification data | High |
| Naming convention | Not aligned with CAF | Harder to operate, automate and troubleshoot | Medium |

3 Risk register

Likelihood and impact are rated High, Medium or Low. The overall rating takes into account the higher sensitivity and cost profile of AI/ML workloads.

| ID | Risk | L | I | Rating | Mitigation (target control) |
| --- | --- | --- | --- | --- | --- |
| R01 | Subscriptions under the Tenant Root Group cannot inherit governance, and anything assigned at root affects everything | H | H | Critical | Create an intermediate root management group and CAF hierarchy; keep the Tenant Root Group clean |
| R02 | Runaway GPU and AI compute cost (idle clusters, oversized SKUs, unapproved regions) | H | H | Critical | Budgets with action groups, allowed-SKU policy, central quota governance, cost tags, non-prod auto-shutdown |
| R03 | AI data leaks through public endpoints (AI Services, Storage, Key Vault, ACR, ML workspaces) | H | H | Critical | Deny public network access, require private endpoints, Azure ML managed VNet with approved outbound only |
| R04 | Threats go undetected because Defender for Cloud is off | H | H | Critical | Defender CSPM plus Servers P2, Storage, Key Vault, Resource Manager, Containers and AI services |
| R05 | No audit trail or forensics because logs are not centralized | H | H | Critical | Central Log Analytics workspace, Microsoft Sentinel, diagnostic settings deployed by policy |
| R06 | Excessive standing privileged access and no just-in-time elevation | H | H | Critical | Entra PIM, group-based RBAC at management-group scope, break-glass accounts, Conditional Access |
| R07 | Critical platform resources deleted or changed (firewalls, hubs, DNS, workspace) | M | H | High | CanNotDelete locks, DenyAction policy, dedicated Platform subscriptions |
| R08 | Production and non-production mixed together | H | M | High | Separate subscriptions per environment, stricter production policy, separate RBAC |
| R09 | Unsecured north-south and east-west traffic with no central inspection | H | H | Critical | Palo Alto NGFW (HA) in each regional hub, forced tunneling with UDRs, DDoS Network Protection |
| R10 | Weak DR: native pairs of North Central US (South Central US) and West US 2 (West Central US) are outside the four-region footprint | M | H | High | Define in-footprint DR pairs (section 4.9); use GRS / geo-replication where it applies |
| R11 | No chargeback or ownership because tags are missing | H | M | High | Required tags enforced by policy; inherit tags from resource group |
| R12 | Operational mistakes from inconsistent naming | H | L | Medium | CAF naming standard enforced through IaC modules and policy |
| R13 | Workloads not designed for resilience, performance or cost (no WAF review) | H | M | High | WAF assessment per workload, including Azure WAF guidance for AI workloads |
| R14 | Regional GPU or model capacity and quota limits block AI deployments | M | H | High | Multi-region AI gateway (APIM), quota planning, PTU plus pay-as-you-go mix |
| R15 | No compliance evidence for audits | M | H | High | MCSB plus NIST SP 800-53 / CIS regulatory initiatives in Defender for Cloud |

Target architecture

The target state follows the Azure Landing Zone conceptual architecture. It separates shared platform services (identity, management and connectivity) from application landing zones and adds a custom archetype for AI/ML workloads. Governance is applied through management-group inheritance, and every new subscription is created through automated vending so it is compliant from day one.

Design decisions

Archetypes by management group, environments by subscription. This follows current CAF guidance: production and non-production get different policy parameters, not separate management-group trees.

Tenant Root Group stays clean. No policy or role assignments at root; all governance starts at the intermediate root.

Mapping the existing eight subscriptions. Classify each one (platform, AI, IaaS or sandbox), move it to the right management group, and plan resource moves where a subscription mixes production and non-production.

Subscription vending. The ALZ Bicep or Terraform modules (Azure Verified Modules) create new subscriptions with networking, RBAC, budgets and tags already in place.

Subscription model

| Subscription | Management group | Purpose |
| --- | --- | --- |
| sub-plat-management-001 | Platform / Management | Central Log Analytics, Sentinel, Automation, Azure Monitor, Panorama (optional) |
| sub-plat-connectivity-001 | Platform / Connectivity | Four regional hubs, Palo Alto NGFW, ExpressRoute/VPN gateways, DNS Private Resolver, Private DNS zones, DDoS |
| sub-plat-identity-001 | Platform / Identity | Domain controllers or Entra Domain Services, if needed |
| sub-ai-prod-001 | Landing Zones / AI | Production inference and model serving |
| sub-ai-nonprod-001 | Landing Zones / AI | Development, test and experimentation |
| sub-ai-training-001 | Landing Zones / AI | GPU training with a strict SKU allow-list and budget |
| sub-iaas-prod-001 / -nonprod-001 | Landing Zones / Corp | General IaaS virtual machines |
| sub-web-prod-001 / -nonprod-001 | Landing Zones / Online | Internet-facing workloads published through Palo Alto and WAF |
| sub-sbx-<team>-001 | Sandbox | Isolated experimentation with a hard budget and no hybrid connectivity |

4.3 Regional strategy

| Region | Code | Native Azure pair | Role in target design |
| --- | --- | --- | --- |
| East US | eus | West US | Primary: main AI inference, central Log Analytics and Sentinel |
| West US | wus | East US | DR for East US (native pair) |
| West US 2 | wus2 | West Central US | Secondary primary: AI training and inference, GPU capacity |
| North Central US | ncus | South Central US | IaaS workloads; DR partner for West US 2 |

Validate before build: Availability Zone support in West US and North Central US, and GPU SKU, AI model availability and quota per region, must be confirmed before the build. These change often and affect firewall HA design (zones vs. availability sets) and where AI workloads are placed.

Network topology and Palo Alto NGFW

Each region gets a hub VNet in the Connectivity subscription with a Palo Alto NGFW cluster in high availability. Workload spokes peer only to their regional hub, and hubs are connected by global VNet peering. All north-south, east-west and cross-region traffic is inspected by the firewall.

Traffic flows

Inbound (internet to Online landing zones): Public LB, then Palo Alto untrust, then trust, then the spoke application. Application Gateway WAF or Front Door protects web apps.

Outbound (spokes to internet): spoke UDR 0.0.0.0/0 points to the internal LB frontend; URL filtering, App-ID and Threat Prevention apply.

East-west (spoke to spoke, prod to non-prod): always through the firewall; spokes never peer directly.

Cross-region: hub-to-hub global peering, with UDRs sending remote-region prefixes to the local firewall ILB.

Hybrid: ExpressRoute or VPN gateway in each hub, with a GatewaySubnet UDR so on-premises traffic is inspected. Add Azure Route Server if BGP with the NVAs is needed.

IP address plan (example)

| Region | Supernet | Hub | Spoke range |
| --- | --- | --- | --- |
| East US | 10.0.0.0/14 | 10.0.0.0/22 | 10.1.0.0 to 10.3.255.255 |
| North Central US | 10.4.0.0/14 | 10.4.0.0/22 | 10.5.0.0/16 and up |
| West US | 10.8.0.0/14 | 10.8.0.0/22 | 10.9.0.0/16 and up |
| West US 2 | 10.12.0.0/14 | 10.12.0.0/22 | 10.13.0.0/16 and up |

Hub subnets: GatewaySubnet (/27), AzureBastionSubnet (/26), snet-pan-mgmt, snet-pan-untrust and snet-pan-trust (/26 each), DNS Private Resolver inbound and outbound (/28), RouteServerSubnet (/27, optional).

AI spokes: allocate /20 or larger. AKS with Azure CNI, Azure ML compute and private endpoints use a lot of IP addresses.

Overlap: confirm the ranges do not overlap with on-premises or partner networks before building.

DNS

Centralize Private DNS zones in the Connectivity subscription, including privatelink.openai.azure.com, privatelink.cognitiveservices.azure.com, privatelink.api.azureml.ms, privatelink.notebooks.azure.net, privatelink.blob.core.windows.net, privatelink.vaultcore.azure.net and privatelink.azurecr.io.

Deploy Azure DNS Private Resolver in each hub, with conditional forwarding to and from on-premises DNS.

Use a DeployIfNotExists policy to register private endpoint DNS records automatically.

5 AI/ML landing zone (custom archetype)

The AI archetype inherits every Corp control (no public ingress, hub-routed egress) and adds AI-specific guardrails for data protection, cost and resilience.

Figure 5: AI/ML production landing zone reference design

| Control area | Guardrails |
| --- | --- |
| Network isolation | Deny public network access on AI Services, Azure ML, Storage, Key Vault and ACR; require private endpoints; Azure ML managed VNet set to "Allow only approved outbound". |
| Identity | Disable local key authentication on AI Services (Entra ID only); managed identities for all service-to-service calls; Workload Identity on AKS. |
| GPU cost control | Allowed-SKU policy per subscription (approved NC/ND sizes only in training; none in non-prod without an exception); Spot or low-priority VMs for training; idle shutdown for compute instances; central quota requests. |
| Resilience | APIM AI gateway load-balances across regional endpoints (East US and West US 2); PTU for predictable production load with pay-as-you-go overflow; ACR geo-replication; model artifacts in GRS storage. |
| Security and responsible AI | Defender for AI services, Azure AI Content Safety with prompt shields, Microsoft Purview for data classification and lineage. |
| MLOps | Separate dev, test and prod workspaces or projects; promote models through a registry; CI/CD with approval gates. |

4.6 Identity and access management

| Scope | Entra group | Role | Assignment |
| --- | --- | --- | --- |
| Intermediate Root | grp-azure-platform-owners | Owner | PIM-eligible, approval required |
| Intermediate Root | grp-azure-security-readers | Security Reader, Reader | Permanent |
| Platform / Connectivity | grp-azure-netops | Network Contributor (custom) | PIM-eligible |
| Platform / Management | grp-azure-ops | Log Analytics Contributor, Monitoring Contributor | Permanent |
| Landing Zones / AI (prod) | grp-ai-prod-contributors | Custom "AI Workload Operator" (no network or RBAC writes) | PIM-eligible |
| Landing Zones / AI (non-prod) | grp-ai-dev | Contributor, AzureML Data Scientist | Permanent |
| Sandbox | grp-sandbox-users | Contributor | Permanent, hard budget |

Assign access to groups only, never to individual users.

Keep two cloud-only break-glass accounts, excluded from Conditional Access and monitored for sign-ins.

Conditional Access requires MFA and compliant devices, with phishing-resistant MFA for administrators.

Workloads use managed identities; CI/CD uses workload identity federation. No stored secrets.

Custom roles stop application teams from changing UDRs, peering or NSGs that affect firewall routing.

Run access reviews every quarter.

Governance: Azure Policy baseline

Governance: Azure Policy baseline

| Scope | Initiative or policy | Effect |
| --- | --- | --- |
| Intermediate Root | Microsoft Cloud Security Benchmark (MCSB) | Audit |
| Intermediate Root | Allowed locations: East US, North Central US, West US, West US 2 (plus paired regions if needed for GRS/ASR) | Deny |
| Intermediate Root | Deploy diagnostic settings to the central Log Analytics workspace | DeployIfNotExists |
| Intermediate Root | Enable Defender for Cloud plans | DeployIfNotExists |
| Intermediate Root | Require tags on resource groups; inherit tags to resources | Deny / Modify |
| Intermediate Root | Deploy Azure Monitor Agent and Data Collection Rules to VMs | DeployIfNotExists |
| Landing Zones | Deny public IPs on NICs (Corp/AI); deny IP forwarding; subnets must have an NSG | Deny |
| Landing Zones | Deny VNet peering to anything other than the hub | Deny |
| Landing Zones | Storage: HTTPS only, TLS 1.2+, no public blob access, no shared key | Deny |
| Landing Zones | Key Vault: soft delete and purge protection | Deny |
| AI | Disable public network access and local auth on AI Services and ML; require private endpoints | Deny |
| AI (training / non-prod) | Allowed VM SKUs (GPU allow-list) | Deny |
| Platform | Deny deletion of hubs and firewalls (together with locks) | DenyAction |
| Decommissioned | Deny all resource creation | Deny |
| Optional | NIST SP 800-53 Rev. 5 / CIS Microsoft Azure Foundations | Audit |

Rollout approach: All assignments start in Audit / DoNotEnforce mode for two to four weeks. Non-compliant resources are reviewed and either fixed or given a documented exemption before the assignment is switched to Deny. This keeps existing workloads from breaking.

4.8 Naming and tagging standards

Naming convention

Pattern: <resource-type>-<workload>-<environment>-<region>-<instance>

| Resource | Example |
| --- | --- |
| Management group | mg-<org>-landingzones-ai |
| Subscription | sub-ai-prod-001 |
| Resource group | rg-aiinference-prod-eus-001 |
| Virtual network | vnet-hub-prod-eus-001, vnet-ai-prod-wus2-001 |
| Subnet | snet-pan-trust-eus |
| Palo Alto VM | vm-pan-fw-prod-eus-01, vm-pan-fw-prod-eus-02 |
| Internal load balancer | lbi-pan-prod-eus-001 |
| Log Analytics workspace | log-platform-prod-eus-001 |
| Key Vault | kv-aiinf-prod-eus-001 |
| Storage account (no hyphens) | staiinfprodeus001 |
| Azure OpenAI / AI Services | oai-chat-prod-eus-001 |
| ML workspace | mlw-training-prod-wus2-001 |
| AKS cluster | aks-inference-prod-eus-001 |

Environment codes: prod, uat, dev, sbx. Region codes: eus, ncus, wus, wus2.

Tagging standard

| Tag | Required | Example | Purpose |
| --- | --- | --- | --- |
| Environment | Yes | Prod / NonProd / Sandbox | Policy and cost separation |
| CostCenter | Yes | CC-4410 | Chargeback |
| Owner | Yes | team-ai@org.com | Accountability |
| Application | Yes | ChatAssist | Workload grouping |
| BusinessUnit | Yes | R&D | Reporting |
| DataClassification | Yes | Confidential / Internal / Public | Security controls |
| Criticality | Yes | Tier1 / Tier2 / Tier3 | DR and SLA mapping |
| WorkloadType | Optional | AI-Training / AI-Inference / IaaS | GPU cost analysis |
| ExpiryDate | Optional (required in Sandbox) | 2026-12-31 | Cleanup automation |

Management, monitoring and business continuity

Central Log Analytics workspace: log-platform-prod-eus-001 in the Management subscription, with Microsoft Sentinel on top. Resource-context RBAC lets application teams see only their own logs.

Ingestion cost control: Data Collection Rules filter noisy logs; Basic or Auxiliary log tiers and retention policies keep cost down. Add a second regional workspace only if data residency or egress cost requires it.

Firewall logs: Palo Alto logs flow to Panorama and on to Sentinel (Syslog/CEF through the Azure Monitor Agent) so firewall and Azure events can be correlated.

Monitoring: Azure Monitor alerts, action groups and workbooks; Container Insights for AKS GPU node pools.

Patching: Azure Update Manager for IaaS virtual machines.

Backup: Azure Backup vaults with GRS, immutability and soft delete.

Disaster recovery: Azure Site Recovery for IaaS from East US to West US and from West US 2 to North Central US. For AI, model artifacts in GRS storage, ACR geo-replication and multi-region endpoints behind APIM.

Resource locks: CanNotDelete on hub VNets, firewalls, load balancers, gateways, the Log Analytics workspace, Key Vaults, Recovery Services vaults and Private DNS zones.

4.10 Security: Microsoft Defender for Cloud

| Defender plan | Scope | Priority |
| --- | --- | --- |
| Defender CSPM | All subscriptions | P1 |
| Defender for Servers Plan 2 | IaaS, Palo Alto VMs, AI VMs | P1 |
| Defender for AI services | AI subscriptions | P1 |
| Defender for Storage (with malware scanning) | All subscriptions | P1 |
| Defender for Key Vault | All subscriptions | P1 |
| Defender for Resource Manager | All subscriptions | P1 |
| Defender for Containers | AKS and ACR subscriptions | P1 |
| Defender for Databases / App Service | As needed | P2 |

Also configure security contacts and notifications, continuous export to the central workspace, the Microsoft Defender XDR connector in Sentinel, and attack-path analysis in Defender CSPM.

4.11 Cost governance (FinOps)

Subscription budgets: a budget on every subscription with alerts at 50%, 80% and 100% of actual spend and 110% of forecast, sent through action groups to owners and the FinOps team. In Sandbox and non-prod, an automation runbook can deallocate resources.

Resource-group budgets: for GPU training jobs.

Dev/Test pricing: use the Azure Dev/Test offer for non-production subscriptions where the agreement allows it.

Commitments: reservations and Savings Plans for steady production IaaS; PTU reservations for predictable Azure OpenAI load.

Review cadence: regular Azure Advisor cost reviews and anomaly alerts in Cost Management.

4.12 Well-Architected alignment

| WAF pillar | How the target architecture addresses it |
| --- | --- |
| Reliability | Zone-redundant firewalls and gateways, multi-region AI endpoints behind APIM, ASR and GRS backups, defined DR pairs |
| Security | Management-group policy, private endpoints, NGFW inspection, Defender for Cloud, Sentinel, PIM and Conditional Access |
| Cost optimization | Budgets, GPU SKU allow-lists, tagging for chargeback, Dev/Test pricing, reservations and PTU |
| Operational excellence | Infrastructure-as-code, policy-as-code, subscription vending, CAF naming, central monitoring |
| Performance efficiency | Regional GPU placement, AKS GPU node autoscaling, PTU for predictable latency, large AI spoke address space |

Implementation roadmap

The program is delivered in four phases over about 90 days, followed by continuous optimization. Quick wins in Phase 0 address the most urgent cost and security risks before any structural change.

| Phase | Timeline | Key deliverables | Risks addressed |
| --- | --- | --- | --- |
| 0: Foundation and quick wins | Weeks 1-2 | Budgets on all 8 subscriptions; Defender CSPM and critical plans; break-glass accounts and PIM; locks on critical resources; subscription inventory and classification | R02, R04, R06, R07 |
| 1: Governance core | Weeks 3-5 | Management-group hierarchy; subscriptions moved (no downtime); central Log Analytics and Sentinel; ALZ policy initiatives in Audit; naming and tagging standards published | R01, R05, R11, R12, R15 |
| 2: Connectivity and security | Weeks 5-9 | Connectivity subscription; four regional hubs; Palo Alto HA and Panorama; DNS Private Resolver and Private DNS zones; ExpressRoute/VPN; DDoS; spokes peered with UDRs | R03, R09 |
| 3: AI landing zone and enforcement | Weeks 8-12 | AI archetype; APIM AI gateway; private endpoints; ML managed VNet; GPU SKU policies; policies switched from Audit to Deny; prod and non-prod workloads separated | R02, R03, R08, R14 |
| 4: Optimize | Ongoing after 90 days | WAF reviews per workload; FinOps cadence; DR testing; policy-as-code pipeline; subscription vending | R10, R13 |

Delivery approach: Everything is built as infrastructure-as-code using the ALZ Bicep or Terraform accelerator (Azure Verified Modules), deployed through a CI/CD pipeline with approval gates. Policy definitions and assignments are kept in version control.

6. Decisions and next steps

6.1 Decisions needed from stakeholders

| # | Decision | Why it matters |
| --- | --- | --- |
| 1 | Palo Alto option: VM-Series active/active (A) or Cloud NGFW with Virtual WAN (B) | Drives hub design, operating model and cost |
| 2 | Hybrid connectivity: existing ExpressRoute circuits and peering locations | Drives gateway sizing and regional routing |
| 3 | Compliance frameworks required (for example SOC 2, HIPAA, NIST, PCI) | Determines which regulatory policy initiatives to assign |
| 4 | Inventory of the 8 subscriptions: workload, environment and owner for each | Needed to map subscriptions to management groups and plan moves |
| 5 | AI capacity: target models, PTU vs. pay-as-you-go, GPU SKU and quota per region | Drives regional placement, quota requests and budgets |
| 6 | Data residency and log-retention requirements | Drives workspace design and retention cost |