# 2	Purpose & Scope

This document captures the technical requirements for a Zero Trust Network Access (ZTNA) solution that enables ABC's internal applications hosted in Azure to be accessed securely over the internet, with every access verified against identity and device, without dependency on the on-premises data centre. The requirements were derived from the Azure landing-zone design, the application migration discovery for the first wave of applications, and the current remote-access, identity and network arrangements. They were developed alongside the solution assessment and are the basis on which candidate solutions were compared in the concurrently running Key Decision Document.

Every requirement is marked Proposed. ABC stakeholders confirm, amend or remove each one and may add requirements in any section. Once co-signed by ABC and XYZ, the document is the authoritative reference for the design and implementation phase, which follows under a separate change request.

In scope: user access to ABC's cloud-hosted internal applications, for employees, field staff, contractors and vendor engineers, from any location. Out of scope: public customer-facing applications that carry no user sign-in; administrator access to servers and the Azure portal, which remains with CyberArk; applications hosted on-premises; replacement of Cisco Umbrella; and the design and implementation of the selected solution.

# 3	Access Scenarios and Scope

Define who must be able to reach what, from where, and the boundary with other access paths.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 3-1 | Scope of applications The solution must govern user access to ABC's internal applications hosted in Azure, for the first migration wave and subsequent waves. Public customer-facing applications with no user sign-in remain on the public publishing path. | Fixes what ZTNA covers and avoids pulling public applications behind an access broker they do not need. | Proposed |
| 3-2 | Employees on managed laptops Internal web applications published on App Service must be reached through Azure Front Door with the application's own Entra ID sign-in under Conditional Access. The ZTNA client is not required on that path because the application performs the identity and device check. | Aligns with the publishing pattern the migration programme is adopting; avoids evaluating the same policy twice. | Proposed |
| 3-3 | Non-web access from managed devices Desktop-client applications that connect directly to a database, file share or repository (for example Oracle on port 1521, SMB shares, SVN) must be reached through the solution from Windows laptops. | Covers the Generalized Optimization Model, AMPL Job Manager and Energy Studies Manager and any application of the same class. | Proposed |
| 3-4 | Applications that depend on Active Directory Applications that require a domain-joined device or Windows-integrated authentication must work through the solution, including reachability of domain controllers for Kerberos. | The Energy Studies Manager requires domain join; several applications use integrated authentication. | Proposed |
| 3-5 | Field staff on managed iPhones ABC-managed iPhones under mobile-device management must reach mobile application back ends through the solution. | Replaces the on-premises proxy used today for the Mobile Construction Management application. | Proposed |
| 3-6 | Contractors and vendor engineers Contractors and vendor engineers must be served with a device check on every access. ABC-controlled endpoints (a ABC-managed device or a ABC-provided virtual desktop) are the default; any path from an unmanaged device requires ABC's explicit approval of the compensating controls. | Matches today's model, where vendors reach Azure through ABC jump servers, and keeps the device-check rule without exception. | Proposed |
| 3-7 | Developer and vendor access to Azure environments Developers and vendor engineers must reach Azure development environments directly through the solution, retiring the KIDC jump servers. Administrative sessions to servers (RDP, SSH) remain under CyberArk. | Removes a data-centre dependency and a standing RDP path; keeps privileged sessions under the privileged-access platform. | Proposed |
| 3-8 | No user path through the data centre No user access to an Azure-hosted application may depend on KIDC. Applications that call on-premises databases, FileNet, file shares or Active Directory at run time must continue to work, with those dependencies carried over ExpressRoute and never through the user's path. | The core objective of the workstream; several wave-one applications keep on-premises dependencies after migration. | Proposed |

# 4	Identity, Authentication and Device Trust

Define how users and devices are verified on every access and how access policy is expressed.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 4-1 | Identity provider Microsoft Entra ID must be the sole identity provider for the solution. Users and groups must be provisioned automatically (SCIM or native) so that access is removed automatically on deprovisioning, and no local accounts may exist on the access service beyond a vaulted break-glass account. | One identity plane; access follows the lifecycle of the Entra account; no orphaned access. | Proposed |
| 4-2 | Multi-factor authentication on every access Multi-factor authentication must be enforced on every access through Entra Conditional Access. ABC defines the permitted authentication methods; phishing-resistant methods are the recommended default for privileged and high-impact roles. | Already ABC's baseline for cloud sign-in; carried forward unchanged. | Proposed |
| 4-3 | Device check on every access Every access must include a device-aware decision (compliant or registered device). No access path may grant access without one, including paths used by contractors. | Already ABC's baseline for cloud sign-in; extended to every ZTNA path. | Proposed |
| 4-4 | Access per application Access must be granted per application or application group, mapped from Entra groups, never to a network or address range. | Least privilege; prevents lateral reach inside the landing zone. | Proposed |
| 4-5 | Policy enforced through Conditional Access Access policy should be enforceable per application through Entra Conditional Access, so that the same policy engine governs web and non-web access. | Keeps policy where ABC's identity team already manages it. | Proposed |
| 4-6 | Session re-evaluation Sessions must be re-evaluated on identity signals (user disabled, password changed, risk detected, token revoked) within minutes, and device posture must be re-evaluated at a defined interval. | A compromised or departed user loses access without waiting for a token to expire. | Proposed |
| 4-7 | Device prerequisites Every device platform in scope must be managed and registered in Entra ID before the client is deployed: Windows laptops through hybrid join via Entra Connect; iPhones through the mobile-device-management platform; and macOS or Android devices, if ABC introduces them, through device-management enrolment. | Client-based ZTNA runs only on devices the identity platform knows; all are standard configurations for device-based Conditional Access. | Proposed |
| 4-8 | Privileged access boundary Administrative sessions to servers and the Azure portal must remain under CyberArk (Secure Infrastructure Access and Secure Cloud Access). The solution provides the verified network path only and must not hold standing privileged credentials. | Keeps privileged sessions recorded, time-bound and credential-free. | Proposed |

# 5		Application Coverage and Connectivity

Define the protocols, platforms and connectivity the solution must support.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 5-1 | Protocols The solution must carry client-initiated TCP and UDP traffic to private applications. Server-initiated connections to user devices are not required unless an application in a later wave needs them; each application is confirmed during onboarding. | Covers databases, file shares, repositories and web; avoids designing for a pattern no wave-one application uses. | Proposed |
| 5-2 | Name resolution Users must resolve ABC's private application names through the solution, consistent with the Private DNS Resolver and on-premises DNS already in place, without changes to application hostnames. | Applications keep their names; users keep their habits. | Proposed |
| 5-3 | Single sign-on Users on managed devices must reach applications with their existing Entra sign-in; no second credential for the access service. | Adoption and support load. | Proposed |
| 5-4 | Client platforms The client must be supported on ABC's Windows laptops and managed iPhones; support for macOS, Android or Linux is required only if ABC introduces those platforms for in-scope users. | Matches ABC's device estate without paying for platforms not in use. | Proposed |
| 5-5 | Canadian points of presence and performance User traffic must enter the service at Canadian points of presence, and user-perceived latency for interactive desktop-client applications must be measured before production onboarding and accepted by the application owners. | Data path stays in Canada; Oracle, SMB and SVN clients are sensitive to added latency. | Proposed |
| 5-6 | Other clouds Connectors should be deployable for applications in AWS or Google Cloud in future without re-platforming the solution. | ABC has not ruled out multi-cloud adoption. | Proposed |
| 5-7 | Coexistence with Azure Front Door The solution must coexist with the Azure Front Door and web application firewall publishing pattern for web applications, sharing the same identity and Conditional Access policies. | One identity plane for web and non-web access; no second access architecture. | Proposed |
| 5-8 | Capacity and availability Connectors must be sized for the concurrent users of each application group (up to about 600 internal users per application at peak) and deployed redundantly so that no single connector failure interrupts access. | Discovery figures for the first wave; availability of the access path. | Proposed |

# 6		Architecture and Landing-Zone Integration

Define how the solution sits inside the Azure landing zone and ABC's network.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 6-1 | Connector placement Connectors must run inside the Azure landing zone next to the application spokes, in Canada Central and Canada East, in groups of at least two, spread across availability zones where supported. | Keeps the application path private and resilient. | Proposed |
| 6-2 | Outbound-only connectors Connectors must initiate outbound connections only. No inbound firewall rules and no public endpoints may be created for applications. | Applications are never exposed to the internet; attack surface limited to the connector's outbound session. | Proposed |
| 6-3 | Egress through the Azure Firewall Connector traffic must leave the landing zone through the Azure Firewall on named destinations and ports, using the direct internet egress already in place; solutions that require new egress types (for example IPsec from the landing zone) are permitted only with the landing-zone team's approval. | Internet-bound traffic already exits through the firewall's public address; keeps the firewall policy simple and auditable. | Proposed |
| 6-4 | TLS-inspection exemption Connector traffic, and client traffic to the service's edge, must be exempted from TLS inspection on the Azure Firewall, the Cisco SD-WAN and Cisco Umbrella through named exemption rules. | Every ZTNA vendor requires it; the exemption is explicit and reviewable rather than implicit. | Proposed |
| 6-5 | Private Marketplace policy Connector software must be deployable within ABC's private Azure Marketplace policy, either installed from the vendor's administrative console or from an approved Marketplace image. | Avoids an unplanned Marketplace exception at implementation. | Proposed |
| 6-6 | Office network path and Cisco client coexistence Users at ABC offices connected over the Cisco SD-WAN must reach the service with outbound HTTPS to its published edge addresses, excluded from inspection, without a WAN redesign or router-side tunnels. The client must coexist on the same device with Cisco Secure Client (AnyConnect) and the Cisco Umbrella roaming client, with any coexistence configuration documented by the vendor. | Office users sit behind the SD-WAN and already run the Cisco agents; a product that conflicts with either is unusable at offices. | Proposed |
| 6-7 | ExpressRoute ExpressRoute must be retained for application-to-on-premises traffic only and must carry no user access path. | Removes the data-centre dependency for users while keeping application integrations intact. | Proposed |
| 6-8 | Infrastructure as code Connectors, application definitions, access policies and firewall exemptions must be defined as code (Terraform and policy definitions) and deployed through ABC's CI/CD pipelines. | Reviewable, repeatable and audited configuration; no undocumented changes. | Proposed |
| 6-9 | Disaster recovery A documented recovery approach must exist for loss of a connector group, a region or the vendor service, including the fallback access path during recovery. | Reduces recovery time and uncertainty during a failure. | Proposed |
| 6-10 | Environments Non-production and production application groups must use separate connector groups and separate access policies; production policies may be promoted only through the pipeline. | Prevents a non-production change from affecting production access. | Proposed |

# 7		Security Policy and Data Residency

Define the policy posture of the solution and where its data lives.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 7-1 | Default deny No access may exist without an explicit policy granting it to a named application or application group. | Zero trust baseline. | Proposed |
| 7-2 | Least privilege Application groups must be scoped to the smallest set of hosts and ports each user group needs; broad network segments are not permitted. | Limits lateral movement from a compromised device. | Proposed |
| 7-3 | Residency of application data and user traffic Application data must remain in Azure's Canadian regions and user traffic must be carried through Canadian points of presence. | ABC's established standard of keeping its data in Canada. | Proposed |
| 7-4 | Residency of the service's logs and configuration The location where the service stores its own access logs, metadata and configuration must be stated by the vendor and accepted by ABC before implementation; Canadian storage is preferred. | Makes the position explicit for each product rather than assumed. | Proposed |
| 7-5 | Certifications The vendor must hold SOC 2 Type 2, ISO 27001 and a government assessment at FedRAMP High or equivalent; Canadian government assessments are noted where held. | Baseline assurance for a service that brokers access to internal applications. | Proposed |
| 7-6 | Traffic inspection Inspection of user-to-application traffic is not required on the access path; authenticated, authorized and logged access is sufficient. Inline inspection may be added later if ABC requires it. | Keeps the access service focused and avoids a second inspection point behind Front Door's web application firewall. | Proposed |
| 7-7 | Encryption All client, connector and administrative traffic must use TLS 1.2 or later; mutual TLS between client and service must be used where the product supports it. | Removes weak protocol versions; protects the client-to-service path. | Proposed |
| 7-8 | Generally available features only The pilot and initial design must rely only on features the vendor documents as generally available; preview or limited-availability features may be adopted only after they reach general availability. | Avoids building the access path on capabilities that may change. | Proposed |
| 7-9 | Secrets and connector credentials Connector registration tokens, certificates and any service credentials must be held in Azure Key Vault or the vendor's managed store; no shared secrets may be stored on connector hosts or in pipelines in clear text. | Removes standing secrets from the access path. | Proposed |

# 8		Operations, Logging and Governance

Define logging, monitoring, alerting, operating roles and change management for ongoing operation of the solution.

| ID | Requirement | Benefit / Rationale | Status |
| --- | --- | --- | --- |
| 8-1 | Logging to Microsoft Sentinel All access decisions (allow and deny), session events and administrative changes must be sent to Microsoft Sentinel, and to Splunk where ABC requires it, through a supported export path. | Visibility of who reached what, from which device, and of every policy change. | Proposed |
| 8-2 | Retention Log retention must align with ABC's organisational and regulatory requirements; where the service's own retention is shorter, logs must be exported to ABC's retention platform. | Logs remain available when an incident is discovered weeks or months later. | Proposed |
| 8-3 | Monitoring and alerting An operational view must show access volumes, denials, connector health and policy changes across environments, with alerts for access policy changes outside the approved change process, connector health and capacity, and anomalous patterns of denied access. | Detects unauthorised change and active attack early; turns raw logs into a view operations and security teams can act on. | Proposed |
| 8-4 | Change management All changes to access policy, application definitions and connectors must go through the documented change process, with an emergency path for time-critical revocations. | Audit trail; fast response without bypassing governance. | Proposed |
| 8-5 | Operability The solution must be operable through a single administrative console with role-based administration and vendor-managed connector upgrades. Operating roles for ABC, Telus and the vendor must be defined, and design documentation, runbooks and knowledge transfer delivered to the operating team, before each production onboarding wave. | Effort to run and the upgrade model differ by product; clear ownership from the first day of operation. | Proposed |
| 8-6 | Client deployment The client must be deployed and updated through ABC's existing device-management platforms for laptops and iPhones, with user guidance issued before each application group is onboarded. | No manual installs; predictable user experience. | Proposed |
| 8-7 | Licensing model Licensing must be per user, with no per-application or per-connector add-on required for the in-scope use cases, and the licensed user count must be agreed with ABC. | Add-on licensing for clientless access or additional connectors changes the cost comparison; the user count drives it. | Proposed |
| 8-8 | Testing The access path must be included in periodic penetration testing, and recovery of the access path must be tested at least annually. | Validates the control against realistic attack and failure scenarios. | Proposed |
| 8-9 | Review cadence Access policies and application group memberships must be reviewed quarterly; vendor release notes must be reviewed for changes affecting the access path. | Prevents configuration from becoming stale as applications and threats evolve. | Proposed |
| 8-10 | Incident response A runbook must exist to revoke a user, quarantine a device, disable an application group and fall back to an alternative path during an incident. | Decisive response when needed. | Proposed |