Key Decision Document (KDD)

Enterprise Cloud Workload Backup and Recovery

Option evaluation: Commvault, Rubrik and Azure Backup

| Document status | Draft for review (v0.3). Proposed decision pending approval. |
| --- | --- |
| Decision owner | Head of Infrastructure / Resilience Workstream Lead |
| Decision required | Select the enterprise approach for cloud workload backup and recovery (Option A, B or C) |
| Scope | Cloud workloads (Azure today; AWS and GCP in future). Existing on-premises and Microsoft 365 backup are out of scope except for integration and operational consistency. |
| Cost basis | Rough Order of Magnitude (ROM), 5-year view in CAD, accuracy −40% / +50%; indicative, not vendor quotes |

## Approvers

| Name | Role | Organisation | Decision (Approve / Reject / Defer) | Date | Signature |
| --- | --- | --- | --- | --- | --- |
| [Name] | Head of Infrastructure / Resilience Workstream Lead | [Org] |  |  |  |
| [Name] | Chief Information Security Officer (or delegate) | [Org] |  |  |  |
| [Name] | Enterprise / Cloud Architecture Lead | [Org] |  |  |  |
| [Name] | Business Continuity / Service Owner (RPO/RTO sign-off) | [Org] |  |  |  |
| [Name] | Privacy and Compliance Lead (data residency) | [Org] |  |  |  |
| [Name] | Finance / Procurement Lead | [Org] |  |  |  |

## Reviewers

| Name | Role | Area of review | Date reviewed | Comments |
| --- | --- | --- | --- | --- |
| [Name] | Cloud Platform Lead (Azure / AWS / GCP) | Azure workload coverage, landing zone, resource recovery |  |  |
| [Name] | Backup and Storage Lead | Integration with existing Commvault estate, copy design |  |  |
| [Name] | Database Lead (SQL / Oracle / PostgreSQL / MySQL / Cosmos DB) | Database RPO/RTO and recovery |  |  |
| [Name] | Network Lead | ExpressRoute, private endpoints, cross-region connectivity |  |  |
| [Name] | DevOps Platform Lead | Azure DevOps / GitHub protection |  |  |
| [Name] | IAM / Privileged Access Lead | Access layer, PAM, separation of duties |  |  |
| [Name] | Security Operations Lead | Immutability, ransomware recovery, monitoring |  |  |
| [Name] | Privacy and Compliance | Canadian data residency of data, replicas and metadata |  |  |

## Revision

| Version | Date | Author | Description of change |
| --- | --- | --- | --- |
| 0.1 | 20 Oct 2026 |  | Initial draft |
| 0.2 | 20 Oct 2026 |  | Restructured to KDD outline; ROM cost comparison |
| 0.3 | 20 Oct 2026 |  | Revised scope to cloud workloads. Options changed to A: Commvault, B: Rubrik, C: Azure Backup. Added current Azure environment, Azure Backup limitations, data residency and resilience, and recovery scenarios. Updated decision criteria, decision matrix and ROM costs (−40% / +50%). |
| 1.0 |  |  | Approved baseline |

Table of Contents

Approvers	1

Reviewers	1

Revision	2

1   Decision Details	4

1.1   Context and Purpose	4

1.1.1   Current Azure Environment	4

1.1.2   Limitations of the Current Azure Backup Approach	6

1.1.3   Data Residency and Resilience Requirements	7

1.2   Assumptions	8

1.3   Use Cases In Scope	8

1.4   Privileged Access as the Access Layer	9

2   Decision Criteria	10

2.1   Alternatives to the Decision	11

2.1.1   Option A: Commvault for Multi-Cloud Workloads	11

2.1.2   Option B: Rubrik for Multi-Cloud Workloads	11

2.1.3   Option C: Azure Backup for Azure Workloads	12

2.1.4   Summary Comparison	13

2.2   Management Comparison: Commvault, Rubrik and Azure Backup	13

2.2.1   Features and Limitations	13

2.2.2   Commvault as the Common Management Plane	14

2.2.3   Day 2 Operations, Side by Side	14

2.2.4   Data Residency and Backup Copy Locations	15

2.2.5   Recovery Capabilities and Scenarios	15

2.3   Implementation Effort	16

2.3.1   Annual Run Cost	17

2.4   Commvault and Rubrik Access Patterns	17

2.4.1   Common Pattern Across All Workspaces	17

2.5   Cost Comparison (Rough Order of Magnitude)	18

2.5.1   Use Case: Azure-Only Scope vs. Multi-Cloud Scope	20

2.6   Decision Rationale	20

2.6.1   Cost	20

2.6.2   Functional Fit	20

2.6.3   Management Complexity	20

2.6.4   Future Equivalent Capability	21

2.6.5   Security	21

2.6.6   Comparison Heat Map	22

3   Final Decision Outcome	23

3.1   Decision Statement	23

3.2   Conditions of Approval	24

3.3   Key Risks and Mitigations	24

3.4   Next Steps and Roadmap	25

Appendix A: Glossary	26

Appendix B: Requirements Traceability	27

Appendix C: References	28

# 1   Decision Details

## 1.1   Context and Purpose

The organisation has an established backup strategy for its on-premises data centres. The relevant teams have assessed its Recovery Point Objective (RPO) and Recovery Time Objective (RTO) and confirmed that they meet business requirements. Microsoft 365 is also backed up through Commvault. These capabilities form part of the wider enterprise backup landscape but are not the primary focus of this decision; they are considered only where relevant to integration, operational consistency or overall enterprise backup strategy.

The primary objective of this KDD is to evaluate and compare cloud workload backup and recovery across three options:

- Option A: Commvault for multi-cloud workloads

- Option B: Rubrik for multi-cloud workloads

- Option C: Azure Backup for Azure workloads

The cloud footprint is primarily on Microsoft Azure, with most production workloads in Canada Central, deployed zone-redundant where supported. No workloads are deployed in Canada East because of Microsoft resource availability constraints. AWS and GCP may be adopted in future. The selected approach must meet current Azure requirements and support future multi-cloud adoption.

Azure Backup protects supported Azure workloads today. This KDD assesses its coverage and limitations against enterprise requirements: Azure service coverage, Azure DevOps and GitHub protection, recovery of deleted infrastructure and resources, SaaS and PaaS recovery, cross-region resilience and an additional offsite backup copy. Data residency is mandatory: production workloads and all backup data must remain in Canada.

Specifically, this KDD aims to solve the following:

- Select the most suitable approach for enterprise cloud workload backup and recovery from Options A, B and C.

- Document the current Azure environment and the coverage, retention, recovery methods and limitations of each workload type.

- Identify the gaps in the current Azure Backup approach, distinguishing unsupported capabilities, configuration-dependent limitations and capabilities that need additional services or third-party tools.

- Confirm that each option keeps production data, backup copies, replicas and metadata within Canada, and provides an additional offsite copy that is not just zone redundancy.

- Assess recovery of deleted resource groups, VNets, infrastructure, SaaS and PaaS workloads, DevOps repositories and ransomware scenarios.

- Give Finance a comparable 5-year ROM cost view and give approvers a clear recommendation with trade-offs, risks and benefits.

### 1.1.1   Current Azure Environment

The table records each in-scope workload type, its current protection, the native Azure Backup position, other Azure-native mechanisms, and the main limitation. Current status is based on the confirmed use of Azure Backup for supported workloads and must be confirmed per subscription during discovery. Limitations were checked against current Microsoft documentation (October 2026); items marked "validate" must be re-confirmed in the PoC because Azure Backup support changes frequently.

Classification key: Native = protected by Azure Backup; Native (other) = protected by another Azure-native mechanism, not Azure Backup; Partial = supported with configuration-dependent limits; Add-on = needs additional Azure services, IaC or third-party tools; Unsupported = no native backup or recovery.

| Workload (current status) | Azure Backup (native) | Other Azure-native protection | Key limitation / gap | Class |
| --- | --- | --- | --- | --- |
| Compute and infrastructure |  |  |  |  |
| Windows and Linux VMs (Current: Azure Backup) | Supported: VM backup (Standard or Enhanced policy), snapshot + vault tier; file, disk and full-VM restore; cross-subscription restore | Azure Site Recovery (replication for DR, not backup) | Cross Region Restore only if the vault is GRS with CRR enabled; CRR cannot be changed after protection starts. Restore to Canada East depends on compute capacity at the time. | Native |
| Virtual Machine Scale Sets (Current: to confirm) | Flexible orchestration: VM-level backup (validate per instance). Uniform orchestration: not supported | Rebuild from image / IaC | Uniform scale sets rely on image and IaC rebuild; scale-set model itself is not backed up | Partial |
| Standalone managed disks (Current: to confirm) | Azure Disk Backup: operational (snapshot) tier only, multiple backups per day | Incremental snapshots | Snapshots stay in the same region and subscription as the disk: no vault copy, no offsite copy; cross-subscription restore not supported for CMK-encrypted disks | Partial |
| Oracle Database on VMs (Current: VM-level only) | No Oracle-aware workload backup; VM-level application-consistent snapshot with pre/post scripts (validate) | RMAN to Azure Files / Blob (customer-managed scripts) | No RMAN catalogue or log backup through Azure Backup; point-in-time recovery depends on customer RMAN scripting | Add-on |
| Databases |  |  |  |  |
| SQL Server on Azure VMs (Current: Azure Backup) | Supported: SQL workload backup (full, differential, log as often as every 15 min); CRR with GRS vault | Automated Backup via SQL IaaS extension | Policies managed per instance; CRR subject to vault configuration | Native |
| Azure SQL Database (Current: native) | Not protected by Azure Backup | Automated backups: PITR 1–35 days; long-term retention (LTR) up to 10 years; geo-restore from geo-redundant backup storage | Backups are tied to the logical server; LTR immutability and behaviour after server deletion to validate; no third-party-style isolated copy | Native (other) |
| Azure SQL Managed Instance (Current: native) | Not protected by Azure Backup | Automated backups: PITR 1–35 days (cross-subscription PITR supported); LTR up to 10 years; geo-restore | LTR and geo-restore restore to the same subscription only | Native (other) |
| Azure Database for PostgreSQL Flexible Server (Current: native) | Supported: vaulted backup (GA) with LTR | Native PITR 1–35 days; geo-redundant backup option | Vaulted backup: whole server only, servers ≤ 1 TB, one weekly backup, no archive tier, not on replicas; restore is to files and needs native tools to rebuild the server | Partial |
| Azure Database for MySQL Flexible Server (Current: native) | Not available: Azure Backup LTR preview is paused | Native PITR 1–35 days; on-demand backups; geo-redundant backup option | No vaulted, immutable or long-term copy beyond 35 days without export tooling | Add-on |
| Azure Cosmos DB (Current: native) | Not protected by Azure Backup | Periodic backup, or continuous backup (7 or 30 days) with point-in-time restore | Restore to a new account (or in-account for deleted databases/containers); continuous backup storage is LRS by default; no long-term or immutable vault copy | Native (other) |
| Storage and containers |  |  |  |  |
| Azure Blob Storage / ADLS (Current: to confirm) | Supported: operational backup (continuous, in-account) and vaulted backup | Soft delete, versioning, immutability policies, object replication | Operational backup lives in the source account; vaulted backup does not support archive tier or cross-region restore (validate); ADLS Gen2 support to validate | Partial |
| Azure Files (Current: Azure Backup) | Supported: snapshot backup and vaulted backup (validate CRR) | Share snapshots, share soft delete | Snapshot tier stays in the storage account; vaulted tier and cross-region options to validate per share type | Partial |
| AKS persistent volumes (Current: to confirm) | Supported: Azure Backup for AKS (CSI Azure Disk volumes) | GitOps / IaC for cluster configuration | Only Azure Disk CSI volumes; no Azure Files or Blob volumes, no Windows node pools, no network-isolated clusters; once-a-day backup; vault tier and CRR availability in Canada to validate | Partial |
| Security and key management |  |  |  |  |
| Azure Key Vault (Current: soft delete) | Not protected by Azure Backup | Soft delete and purge protection; per-object backup/restore | No whole-vault backup; object backups restore only within the same subscription and Azure geography; access policies, network rules and rotation settings are not captured | Add-on |
| Integration, analytics and automation |  |  |  |  |
| Logic Apps (Current: not protected) | Not protected by Azure Backup | Definitions in IaC / source control | Workflow definitions, connections and settings must be redeployed; run history not recoverable | Unsupported |
| Azure Functions (Current: not protected) | Not protected by Azure Backup | App Service backup (dedicated / Premium plans, not Consumption); restore of deleted apps for a limited period on supported plans; code in source control | Coverage depends on hosting plan; settings and identities need IaC | Partial |
| Azure Synapse Analytics (Current: native) | Not protected by Azure Backup | Dedicated SQL pool restore points (automatic + user-defined) and geo-backup; workspace artifacts via Git integration | No backup of the workspace itself, serverless or Spark artifacts unless Git-integrated; data lake protected separately | Partial |
| Azure Data Factory (Current: not protected) | Not protected by Azure Backup | Git integration; ARM template export | Factory, pipelines and linked services rebuilt from Git / IaC only | Unsupported |
| Azure Automation accounts (Current: not protected) | Not protected by Azure Backup | Runbook source control; recovery of a deleted account for a limited period (validate) | Variables, credentials, schedules and modules not reliably recoverable | Partial |
| Log Analytics workspaces (Current: native) | Not protected by Azure Backup | Soft-delete recovery (14 days); data export to storage; table retention | No backup copy; data lost after the soft-delete window or table purge | Partial |
| AI and platform resources |  |  |  |  |
| Azure AI Foundry hubs / projects (Current: not protected) | Not protected by Azure Backup | IaC redeploy; dependent Storage, Key Vault, AI Search and Container Registry protected individually | No backup of workspace configuration, connections or deployments | Unsupported |
| Resource groups, VNets, NSGs, route tables, private endpoints, DNS (Current: not protected) | Not protected by Azure Backup | Resource locks and Azure Policy (preventive); IaC redeploy; Activity Log for reconstruction | No undelete for resource groups or VNets; deletion cascades to all member resources | Unsupported |
| Azure DevOps and GitHub repositories (Current: not protected) | Not protected by Azure Backup | None comprehensive (git clone / export scripts; GHES backup-utils for self-hosted) | Repos, pull requests, pipelines, work items and metadata not recoverable | Unsupported |

### 1.1.2   Limitations of the Current Azure Backup Approach

Azure Backup is a strong, low-cost, in-region service for VMs, SQL Server on VMs and Azure Files, and it is fully Canadian-resident. Its gaps are in breadth of coverage, recovery of whole environments, isolation of the offsite copy, and enterprise-wide management. Constraints differ by service, so each gap is classified rather than assumed.

| Area | Limitation | Type |
| --- | --- | --- |
| Workload coverage | Not supported: Azure SQL Database / MI (native PITR/LTR only), Cosmos DB, MySQL Flexible Server (LTR preview paused), Key Vault, Logic Apps, Data Factory, Automation, Log Analytics, AI Foundry, Uniform scale sets. Partial: PostgreSQL Flexible (≤ 1 TB, weekly), AKS (Azure Disk CSI only), managed disks (snapshot tier only), Oracle on VMs (VM-level only). | Unsupported / Partial |
| Deleted resource groups | Azure has no undelete for resource groups. Recovery restores data items one at a time (VM, disk, database); the resource group, its tags, RBAC, locks and dependencies must be rebuilt from IaC first. | Unsupported |
| VNets and infrastructure | No backup or undelete for VNets, subnets, NSGs, route tables, private endpoints, DNS zones or gateways. VM restore expects an existing target network. Rebuild depends on IaC accuracy. | Add-on (IaC or third-party) |
| SaaS and PaaS services | Recovery is service-specific and inconsistent: different retention limits (7, 30 or 35 days; LTR for some), restore-to-new-resource behaviour, and in some cases restore-to-files only. Platform configuration and app settings are generally not captured. | Configuration-dependent |
| Cross-region replication and offsite copy | Offsite copy relies on GRS vault replication to the paired region (Canada East) and Cross Region Restore. CRR must be enabled when the vault is created and is not available for every workload (for example, operational-tier disk and blob backups, and preview features). Native PaaS geo-backups are separate per service. | Configuration-dependent |
| Isolation of the offsite copy | The GRS replica is managed by the same Azure tenant and control plane as production. Immutable vaults, soft delete and Multi-User Authorization reduce the risk but do not provide a separate administrative domain. | Configuration-dependent |
| Recovery into Canada East | No workloads run in Canada East because of capacity constraints. Backup storage replication works, but restoring VMs in Canada East needs compute and quota at the time of the event. | Configuration-dependent |
| Centralised management and multi-cloud | Azure Business Continuity Center gives an Azure-wide view, but policies, vaults and reporting differ by workload type, and there is no coverage of AWS, GCP, on-premises Commvault or Microsoft 365. Each new cloud would add a native tool. | Unsupported (multi-cloud) |
| Azure DevOps and GitHub | Not covered as a native, comprehensive repository backup. Repos, pull requests, pipelines, work items, wikis and permissions need a third-party tool or custom export. | Requires third-party |
| Data residency and resilience | Residency is met (Canada Central + Canada East). Resilience gaps: zone redundancy alone is not an offsite copy; operational-tier backups stay in the source region and subscription; recovery into Canada East is capacity-dependent. | Configuration-dependent |

### 1.1.3   Data Residency and Resilience Requirements

Data residency is mandatory: production workload data, all backup copies, replicas, backup metadata and any supporting services that hold customer data must remain within Canadian geographic boundaries. The evaluation treats three levels of resilience separately, and zone redundancy within Canada Central is not a substitute for a separate regional or offsite copy.

| Resilience level | What it protects against | Example in Azure | Counts as offsite copy? |
| --- | --- | --- | --- |
| Availability-zone resilience | Loss of a single data centre or zone in Canada Central | ZRS storage, zone-redundant VMs and databases | No |
| Regional redundancy | Loss of the Canada Central region | GRS vault replica in Canada East; geo-redundant PaaS backups | Yes, geographically; same administrative domain |
| Offsite (logically isolated) copy | Region loss plus malicious deletion or credential compromise in the production tenant | Vendor-managed immutable vault in Canada; copy to on-premises Canadian data centres | Yes |

| ID | Data residency and resilience requirement |
| --- | --- |
| DR1 | Keep all production workload data and backup copies within Canada. |
| DR2 | Keep resilient backup copies in the appropriate Azure region and maintain an additional offsite backup copy within Canada. |
| DR3 | Support cross-region replication and recovery to Canada East or another eligible Canadian location, subject to service availability and capacity. |
| DR4 | Identify dependencies on service-specific regional availability, vault configuration, replication architecture and third-party infrastructure. |
| DR5 | Confirm the location of backup storage, replicas, metadata, telemetry and support access for each option. |

## 1.2   Assumptions

Assumptions marked Yes in the last column must be validated by the vendor (in writing or in the PoC) before approval.

| ID | Assumption | Impact if wrong | Owner | Vendor validation |
| --- | --- | --- | --- | --- |
| A1 | Azure production is in Canada Central, zone-redundant where supported; no workloads in Canada East. | Copy and recovery design | Cloud Lead | No |
| A2 | Azure front-end protected data (FETB) ~100 TB, growing ~25%/yr. | Licence and storage cost | Cloud Lead | No |
| A3 | AWS and GCP adoption assumed at 40 / 80 / 120 TB in Years 3–5 (planning scenario only). | Multi-cloud cost | Cloud Lead | No |
| A4 | ~600 Azure DevOps / GitHub users; repositories hosted as SaaS and/or self-hosted. | DevOps cost | DevOps Lead | No |
| A5 | Native PITR for SQL DB/MI, PostgreSQL, MySQL and Cosmos DB stays enabled in every option; its cost is common and excluded. | Cost comparability | Database Lead | No |
| A6 | Commvault offsite copy uses AirGap Protect in a Canadian region; Rubrik uses Rubrik Cloud Vault in a Canadian region. | Residency compliance | Procurement | Yes |
| A7 | SaaS control planes (Commvault Cloud, Cloud Rewind, Rubrik Security Cloud) can keep metadata, telemetry and support access in Canada, or an in-country alternative exists. | Residency compliance | Compliance | Yes |
| A8 | Commvault Cloud Rewind covers the listed Azure resource types; pricing is per protected resource (indicative ~USD 60k per cloud per year). | Functional fit and cost | Procurement | Yes |
| A9 | Indicative list prices at 1.37 CAD/USD; ROM accuracy −40% / +50%. | Final cost | Procurement | Yes |
| A10 | Compute capacity in Canada East can be secured for recovery (for example, capacity reservations) if cross-region recovery is required. | Cross-region RTO | Cloud Lead | Yes (Microsoft) |

## 1.3   Use Cases In Scope

| ID | Use case | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- | --- |
| UC-01 | Azure VMs, scale sets, managed disks, SQL and Oracle on VMs | Commvault (agentless + agents) | Rubrik (agentless + agents) | Azure Backup (Oracle VM-level only) |
| UC-02 | Azure SQL DB / MI, PostgreSQL, MySQL, Cosmos DB | Native PITR + Commvault copy (validate per service) | Native PITR + Rubrik copy (validate per service) | Native PITR/LTR; Azure Backup for PostgreSQL only |
| UC-03 | Blob / ADLS, Azure Files, AKS persistent volumes | Commvault | Rubrik (validate AKS) | Azure Backup (partial) |
| UC-04 | Key Vault, Logic Apps, Functions, Synapse, Data Factory, Automation, Log Analytics, AI Foundry | Cloud Rewind where covered + IaC (validate) | IaC / separate tool | IaC / native soft delete |
| UC-05 | Rebuild deleted resource group, VNet and dependent resources | Cloud Rewind | Separate tool + IaC | Separate tool + IaC |
| UC-06 | Azure DevOps and GitHub repositories and metadata | Commvault | Rubrik (validate) | Third-party tool |
| UC-07 | Additional offsite copy within Canada | AirGap Protect (+ optional on-premises copy) | Rubrik Cloud Vault (Canada to confirm) | GRS replica in Canada East |
| UC-08 | Restore to alternate subscription or region in Canada | Supported (validate per service) | Supported (validate per service) | CRR / CSR where supported |
| UC-09 | Ransomware or credential-compromise recovery | Immutable AirGap + Cleanroom + Threat Scan | Immutable vault + Threat Hunting | Immutable vault + MUA |
| UC-10 | AWS and GCP workload protection (future) | Same platform | Same platform | Native tool per cloud |

Out of scope: re-evaluation of on-premises backup and Microsoft 365 backup (considered only for integration and operational consistency); endpoint protection; application high availability (for example, SQL failover groups); commercial negotiation outcomes.

## 1.4   Privileged Access as the Access Layer

All options sit behind one privileged-access layer. The offsite copy must not be deletable with the credentials that manage production subscriptions or the primary backup.

| Control | Requirement (all options) |
| --- | --- |
| Identity | Entra ID SSO for every backup console; local accounts limited to vaulted break-glass. |
| MFA | Phishing-resistant MFA (FIDO2 / Windows Hello for Business) via Conditional Access. |
| Just-in-time elevation | Entra PIM for Azure roles; PAM checkout for backup console admin roles. |
| Separation of duties | Backup administrators cannot reduce retention or delete; restore and rebuild roles are separate from discovery roles. |
| Separation of the backup estate | Backup vaults and storage in a dedicated backup subscription with its own Owner group; offsite copy custodian is a separate team. |
| Multi-person approval | Commvault Multi-Person Authorization, Rubrik Quorum Authorization or Azure Backup Multi-User Authorization (Resource Guard) for destructive actions. |
| Immutability | Locked immutability on all backup storage (Commvault WORM / Compliance Lock, Rubrik Retention Lock, Azure Backup immutable vault in locked state). |
| Preventive guardrails | Resource locks on critical resource groups and VNets; Azure Policy deny rules; Key Vault soft delete and purge protection. |
| Logging | All audit events to Microsoft Sentinel; alerts on retention changes, mass deletion, lock removal and break-glass use. |

# 2   Decision Criteria

Commvault, Rubrik and Azure Backup are compared consistently against ten criteria. Each is scored 1–5 (5 = most favourable) in the decision matrix (2.6.6). The requirements below underpin the functional assessment.

| # | Evaluation criterion | What is assessed |
| --- | --- | --- |
| 1 | Multi-cloud readiness | Support for AWS and GCP from the same platform, without re-platforming |
| 2 | Azure workload coverage | Coverage of the workload list in 1.1.1 and service-specific limitations |
| 3 | Azure DevOps and GitHub protection | Repositories and metadata, SaaS and self-hosted |
| 4 | Data residency | Location of backup storage, replicas, metadata and supporting services |
| 5 | In-region, cross-region and offsite copies | Resilient copies and an isolated offsite copy within Canada |
| 6 | Recovery of infrastructure, SaaS and PaaS | Resource group, VNet and environment rebuild; PaaS recovery |
| 7 | Security and ransomware resilience | Immutability, access controls, multi-person approval, threat detection |
| 8 | Retention, monitoring and operations | Retention, RPO/RTO, reporting, policy and operational effort |
| 9 | Integration and implementation complexity | Dependencies, integration with existing estate, implementation effort |
| 10 | Cost, risks and overall suitability | 5-year ROM cost, key risks and fitness for enterprise adoption |

| ID | Requirement | Priority |
| --- | --- | --- |
| R1 | Production data, backup copies, replicas and metadata remain in Canada | Constraint |
| R2 | Resilient in-region backup plus an additional offsite copy in Canada; zone redundancy is not a substitute | Must |
| R3 | Cross-region recovery to Canada East or another eligible Canadian location, subject to availability | Must |
| R4 | Coverage of the Azure workloads listed in 1.1.1 | Must |
| R5 | Recovery or rebuild of deleted resource groups, VNets, infrastructure and dependent resources | Must |
| R6 | Recovery of SaaS and PaaS workloads within service limits | Must |
| R7 | Protection of Azure DevOps and GitHub repositories and metadata | Must |
| R8 | Ransomware resilience: immutability, multi-person approval, isolation from production credentials | Must |
| R9 | Point-in-time recovery, defined retention and regular recovery testing | Must |
| R10 | Support for AWS and GCP without re-platforming | Should |
| R11 | Centralised management and reporting, consistent with the existing enterprise backup estate | Should |
| R12 | Predictable, supportable cost | Should |

## 2.1   Alternatives to the Decision

Figure 1: Options A, B and C at a glance.

### 2.1.1   Option A: Commvault for Multi-Cloud Workloads

Commvault protects Azure workloads (and AWS and GCP when adopted) using access nodes in the Azure landing zone, with backups in customer immutable storage in Canada Central and an offsite copy in Commvault AirGap Protect in Canada. Cloud Rewind rebuilds deleted resources and configuration. Native PITR for PaaS databases is retained. The platform is the same one already used for on-premises and Microsoft 365 backup.

| Pros | Cons |
| --- | --- |
| - One platform, team and policy model across on-premises, Microsoft 365 and cloud. - Cloud Rewind rebuilds deleted resource groups, VNets, compute and PaaS configuration, then restores data. - Isolated, immutable offsite copy in a vendor-managed tenant; optional extra copy to on-premises Canadian data centres. - Broadest coverage of DevOps, databases and multi-cloud from one vendor. - Lowest implementation effort among the third-party options. | - Higher cost than Azure Backup alone (~CAD 0.8M more over 5 years at ROM). - Cloud Rewind: selected-resource recovery is same-region and same-resource-group; Azure coverage for Logic Apps, Synapse, Data Factory, Key Vault and AI Foundry to validate. - Canadian hosting of Commvault Cloud and Cloud Rewind metadata to confirm. - Security baseline must be enforced (not all defaults are secure). - Single-vendor concentration across the enterprise. |

### 2.1.2   Option B: Rubrik for Multi-Cloud Workloads

Rubrik Security Cloud protects Azure workloads (and AWS and GCP later), with snapshots in the customer subscription and an offsite copy in Rubrik Cloud Vault. A separate tool or IaC provides resource and configuration recovery. Commvault continues for on-premises and Microsoft 365, so the enterprise runs two backup platforms.

| Pros | Cons |
| --- | --- |
| - Strongest default security: always-on immutability, Quorum Authorization, Retention Lock, Threat Hunting. - Good coverage of Azure VMs, SQL, Blob, Files and DevOps/GitHub; native AWS and GCP support. - Simple SaaS operating model for the cloud tier. - Platform diversity between on-premises and cloud. | - Second enterprise backup platform: two consoles, policy models, skill sets and contracts. - No documented multi-cloud resource and configuration rebuild; separate tool needed. - Rubrik Security Cloud metadata residency and Cloud Vault Canadian region to confirm (Sovereign option may be required). - Highest ROM cost (~CAD 6.1M) and ~1.0 FTE additional operations effort. - Coverage of AKS, PostgreSQL/MySQL, Cosmos DB and Key Vault to validate. |

### 2.1.3   Option C: Azure Backup for Azure Workloads

Azure Backup and Azure-native mechanisms (PITR, soft delete, snapshots) continue to protect Azure workloads. Vaults are rebuilt as geo-redundant with Cross Region Restore to Canada East. Gaps are closed with add-ons: a third-party DevOps/GitHub backup tool, a separate resource and configuration recovery tool with IaC, and native tools per cloud for AWS and GCP.

| Pros | Cons |
| --- | --- |
| - Fully Azure-native and Canadian-resident; no third-party data path for Azure. - Lowest ROM cost (~CAD 3.7M including add-ons). - Strong for VMs, SQL Server on VMs and Azure Files; immutable vaults and Multi-User Authorization available. - No new vendor for core Azure protection. | - Many workloads unsupported or partial (see 1.1.1); recovery is service-by-service. - Offsite copy is a GRS replica in the same administrative domain; CRR must be set at vault creation and is not available for all workloads. - Needs add-ons for DevOps/GitHub and for resource-group/VNet rebuild, creating several consoles. - No multi-cloud path; each new cloud adds a native tool. - No integration with the existing Commvault estate; separate reporting and runbooks. |

### 2.1.4   Summary Comparison

| Dimension | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Multi-cloud (AWS / GCP) | Same platform | Same platform | Native tool per cloud |
| Resource and configuration rebuild | Cloud Rewind | Separate tool + IaC | Separate tool + IaC |
| DevOps / GitHub | Commvault | Rubrik (validate) | Third-party tool |
| Offsite copy in Canada | Isolated vendor vault + optional on-premises | Isolated vendor vault | GRS replica, same domain |
| Data residency | Strong (confirm SaaS metadata) | Conditional (confirm RSC metadata) | Strong (Azure-native) |
| Relationship to existing estate | Commvault (existing vendor) | Second vendor | Separate from Commvault estate |
| 5-year ROM cost (CAD) | $4.45M ($2.67M–$6.68M) | $6.10M ($3.66M–$9.15M) | $3.69M ($2.21M–$5.53M) |
| Implementation effort | ~154 person-days; 4–6 months | ~250 person-days; 6–9 months | ~191 person-days; 5–7 months |
| Decision matrix score (2.6.6) | 4.2 | 3.4 | 3.0 |
| Overall | Recommended | Not recommended | Not recommended as the enterprise approach |

## 2.2   Management Comparison: Commvault, Rubrik and Azure Backup

### 2.2.1   Features and Limitations

Third-party capabilities are based on vendor documentation and must be confirmed in the PoC where marked "validate". Colour key: green = supported; blue = Azure-native mechanism other than Azure Backup; amber = partial or to validate; orange = add-on needed; red = not supported or not documented.

| Workload / capability | Commvault | Rubrik | Azure Backup / native |
| --- | --- | --- | --- |
| Compute and infrastructure |  |  |  |
| Windows / Linux VMs | Supported | Supported | Native (VM backup, CRR with GRS) |
| VM Scale Sets | Supported (VM-level; validate) | Validate | Partial (Flexible only) |
| Standalone managed disks | Supported | Supported | Partial (snapshot tier only) |
| Oracle on VMs (RMAN) | Supported (agent) | Supported (agent; validate in Azure) | Add-on (RMAN scripts) |
| Databases |  |  |  |
| SQL Server on VMs | Supported (agent) | Supported (agent) | Native (15-min log backup) |
| Azure SQL DB / SQL MI | Supported (validate) | Supported | Native (other): PITR / LTR |
| PostgreSQL / MySQL Flexible | Supported (validate) | Validate | Partial (PostgreSQL vaulted ≤ 1 TB; MySQL native only) |
| Cosmos DB | Supported (validate APIs) | Validate | Native (other): continuous / periodic |
| Storage and containers |  |  |  |
| Blob / ADLS Gen2 | Supported | Supported (all tiers) | Partial (vaulted; no CRR) |
| Azure Files | Supported | Supported | Native (snapshot + vaulted) |
| AKS persistent volumes | Supported (Kubernetes) | Validate | Partial (Azure Disk CSI only) |
| Security, integration and platform |  |  |  |
| Key Vault | Validate | Not documented | Native (other): soft delete; per-object |
| Logic Apps / Functions | Partial: Function Apps via Cloud Rewind; Logic Apps validate | Not documented | Partial (Functions on dedicated plans) |
| Synapse / Data Factory | Validate (Cloud Rewind roadmap) | Partial (data only) | Partial (SQL pool restore points; Git) |
| Automation / Log Analytics / AI Foundry | Validate | Not documented | Partial (soft delete) / unsupported |
| Resource group / VNet / NSG / private endpoint rebuild | Supported (Cloud Rewind; same region and RG for selected resources) | Not documented | Unsupported |
| DevOps, copies and multi-cloud |  |  |  |
| Azure DevOps / GitHub | Supported (some objects excluded) | Supported (validate) | Unsupported |
| Offsite copy in Canada | Supported (AirGap Protect; on-premises) | Supported (Cloud Vault; region to confirm) | Partial (GRS replica, same domain) |
| Cross-region / alternate-location restore | Supported (validate per service) | Supported (validate per service) | Partial (CRR where supported) |
| AWS / GCP | Supported | Supported | Unsupported (native tool per cloud) |
| Single console with on-premises and M365 | Yes (existing Commvault) | No (second platform) | No |

### 2.2.2   Commvault as the Common Management Plane

- One estate: cloud workloads join the Commvault platform already used for on-premises and Microsoft 365, with the same team, runbooks, reporting and support contract.

- One policy model: plans define primary, offsite and optional on-premises copies once for every workload.

- Data and configuration together: Cloud Rewind rebuilds the environment (resource group, VNet, compute, PaaS) and Commvault restores the data into it.

- One immutability and approval scheme: Compliance Lock / WORM storage and Multi-Person Authorization across all tiers.

- Residency option: the existing self-hosted CommServe in Canada can manage cloud workloads, keeping core backup metadata in-country if SaaS hosting cannot be confirmed.

### 2.2.3   Day 2 Operations, Side by Side

| Activity | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Policy management | One plan set across on-premises, M365 and cloud | Rubrik SLA Domains + Commvault plans + configuration tool | Per-workload vault policies + DevOps tool + configuration tool |
| Monitoring and reporting | Commvault Command Center (existing) | Rubrik console + Commvault | Business Continuity Center + separate tool consoles |
| Resource / configuration recovery | Same console (Cloud Rewind) | Separate tool | Separate tool |
| Immutability and lock audits | One scheme | Two schemes | Per-vault settings + tool settings |
| Recovery testing | One exercise with existing team | Two coordinated exercises | Per-service tests |
| Licence management | Existing agreement extended | New agreement | Azure consumption + two add-on contracts |
| Indicative incremental staffing | +0.3 FTE | +1.0 FTE | +0.5 FTE (Years 1–2), +1.0 FTE with multi-cloud |

### 2.2.4   Data Residency and Backup Copy Locations

| Item | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Primary backup copy | Customer immutable Blob, Canada Central (backup subscription) | Snapshots in customer subscription, Canada Central | Recovery Services / Backup vault, Canada Central |
| Regional / offsite copy | AirGap Protect in a Canadian region (vendor tenant); optional copy to on-premises Canadian DCs | Rubrik Cloud Vault in a Canadian region (to confirm) | GRS replica in Canada East (paired region) |
| Logical isolation of offsite copy | Yes: separate vendor-managed tenant | Yes: separate vendor-managed tenant | Partial: same tenant; immutable vault + MUA |
| Backup metadata / control plane | Self-hosted CommServe in Canada and/or Commvault Cloud (Canadian region to confirm) | Rubrik Security Cloud SaaS (location to confirm; Sovereign option) | Vault metadata in vault region |
| Supporting services | Access nodes in Canada Central; Cloud Rewind SaaS (residency to confirm) | Exocompute in Canada Central; RSC SaaS | Business Continuity Center (global view; validate data handling) |
| Dependency on Canada East capacity | Storage only; recovery can target Canada Central, Canada East or on-premises | Storage only; recovery to Canada Central or Canada East | CRR into Canada East needs compute capacity at recovery time |
| Residency rating | Strong (conditional on SaaS confirmation) | Conditional | Strong |

### 2.2.5   Recovery Capabilities and Scenarios

Each scenario is classified as Native (supported out of the box), Config (needs additional configuration or Azure services), Add-on (depends on a third-party or separate tool), or Limited (subject to material limitations). Where full recovery is not possible, the rebuild approach is stated.

| Recovery scenario | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Deleted resource group and its resources | Native: Cloud Rewind rebuilds the group, configuration and dependencies, then data is restored (selected resources: same region and RG) | Add-on: separate tool or IaC rebuilds the group; Rubrik restores data | Add-on: IaC rebuild of the group, then item-by-item restore from each vault |
| Deleted or corrupted VM, disk, infrastructure | Native: full VM, disk or file restore, in-place or out-of-place | Native: full VM, disk or file restore | Native for VMs; Config for disks (snapshot tier in same subscription) |
| VNets, network configuration, dependent resources | Native: Cloud Rewind rebuilds VNets, subnets, NSGs, private endpoints and DNS (validate scope) | Add-on: IaC or separate tool | Add-on: IaC only; no undelete |
| SaaS and PaaS workloads | Config: native PITR plus Commvault copy; Cloud Rewind for app configuration (validate per service) | Config: native PITR plus Rubrik copy where supported; IaC for configuration | Limited: service-specific PITR (7–35 days), LTR for SQL; restore-to-new-resource; configuration via IaC |
| Databases, storage, AKS persistent volumes | Native for SQL, Oracle, Blob, Files, AKS; Config for PaaS databases (validate) | Native for SQL, Blob, Files; Config for AKS and PaaS databases (validate) | Native for SQL on VMs and Files; Limited for PostgreSQL (≤ 1 TB, restore to files), MySQL (native only), AKS (Azure Disk CSI) |
| Azure DevOps and GitHub repositories | Native: repos, PRs, LFS; metadata gaps via exports | Native: DevOps protection (validate scope) | Add-on: third-party tool required |
| Ransomware, malicious deletion, credential compromise | Native: immutable AirGap copy in separate tenant; Threat Scan; Cleanroom recovery | Native: immutable vault, Quorum Authorization, Threat Hunting | Config: immutable vault (locked), soft delete, MUA; replica in same tenant |
| Restore to alternate location or region in Canada | Native for data (Canada Central, Canada East or on-premises); Limited for Cloud Rewind cross-region rebuild (validate) | Native for data (Canada Central or Canada East; validate per service) | Config: CRR to Canada East where enabled; capacity-dependent; not all workloads |
| Point-in-time recovery, retention and testing | Native: policy-based retention, PITR for databases, automated recovery validation | Native: SLA-based retention, PITR, recovery validation | Config: per-service retention; manual or scripted restore testing |

## 2.3   Implementation Effort

Effort is shown in person-days by workstream at ROM accuracy (−40% / +50%).

| Workstream | Option A | Option B | Option C |
| --- | --- | --- | --- |
| Design (HLD/LLD, residency, copy and vault design) | 15 | 25 | 15 |
| Procurement and vendor onboarding | 5 | 20 | 10 |
| Landing-zone integration (access nodes / Exocompute, private endpoints, identities) | 12 | 22 | 8 |
| Security and access (SSO, PAM, multi-person approval, immutability, Sentinel) | 15 | 25 | 20 |
| Azure workload onboarding (Option C: rebuild vaults as GRS with CRR and re-protect) | 25 | 30 | 25 |
| Offsite copy build | 10 | 10 | 5 |
| Resource and configuration recovery (Cloud Rewind, or tool + IaC pipeline) | 12 | 30 | 35 |
| DevOps / GitHub protection | 20 | 22 | 25 |
| Alternate-subscription and cross-region restore enablement | 6 | 10 | 8 |
| Transition from current Azure Backup policies | 6 | 6 | 0 |
| Testing and recovery drills | 20 | 25 | 25 |
| Runbooks, training and handover | 8 | 25 | 15 |
| Total (person-days) | 154 | 250 | 191 |
| ROM range (−40% / +50%) | 90–230 | 150–375 | 115–285 |
| Indicative duration | 4–6 months | 6–9 months | 5–7 months |

### 2.3.1   Annual Run Cost

Annual run cost is the recurring cost of each option (licensing, storage, offsite copy, data transfer, compute, add-on tools and staffing), excluding one-time implementation. It comes from the same ROM model as 2.5 and includes the AWS/GCP planning scenario from Year 3.

| Recurring run cost (CAD, ROM) | Option A | Option B | Option C |
| --- | --- | --- | --- |
| Year 1 | $0.45M | $0.65M | $0.38M |
| Year 2 | $0.52M | $0.74M | $0.43M |
| Year 3 (AWS/GCP added) | $0.91M | $1.19M | $0.78M |
| Year 4 | $1.12M | $1.45M | $0.91M |
| Year 5 (run-rate) | $1.36M | $1.75M | $1.05M |
| 5-year average annual run cost | $0.87M | $1.16M | $0.71M |
| ROM range of average (−40% / +50%) | $0.52M–$1.31M | $0.69M–$1.74M | $0.43M–$1.06M |

## 2.4   Commvault and Rubrik Access Patterns

Azure Backup is included for consistent comparison.

| Access path | Commvault | Rubrik | Azure Backup |
| --- | --- | --- | --- |
| Admin console | Command Center (self-hosted CommServe in Canada) and/or Commvault Cloud; Entra SAML SSO | Rubrik Security Cloud SaaS console; Entra SAML SSO; IP allow-list | Azure portal / Business Continuity Center; Entra ID + PIM |
| Network (admin) | PAM jump hosts; no internet exposure for CommServe | Internet (TLS 1.2+) restricted by IP allow-list and compliant-device Conditional Access | Azure Resource Manager; Conditional Access |
| Network (data) | Access nodes in Canada Central; private endpoints to storage; AirGap over Azure backbone | Exocompute in Canada Central; private connectivity to Cloud Vault (validate) | Azure backbone; private endpoints for vaults |
| Cloud identity (data) | Access nodes with managed identity | App registration / service principal | Vault managed identity |
| Cloud identity (configuration recovery) | Cloud Rewind read-only discovery role; separate just-in-time rebuild role | Separate tool identities | Separate tool / IaC pipeline identities |
| Destructive-action control | Multi-Person Authorization; Compliance Lock | Quorum Authorization; Retention Lock | Multi-User Authorization (Resource Guard); locked immutable vault |
| Audit | Command Center / Cloud Rewind audit to Sentinel | RSC webhooks to Sentinel | Azure Activity Log and vault diagnostics to Sentinel |

### 2.4.1   Common Pattern Across All Workspaces

- Entra ID authentication with phishing-resistant MFA from a privileged-access workstation.

- Just-in-time elevation through PIM (Azure) or PAM checkout (consoles), approved and time-bound.

- Least-privilege roles mapped from Entra groups; no single role can change policy and reduce retention.

- Read-only discovery identities kept separate from restore and rebuild identities.

- Multi-person approval for deletion, retention reduction and lock changes.

- Separate custodian group for the offsite copy and the backup subscription.

- All events to Sentinel; quarterly access reviews and break-glass tests.

| Role | Holder | Permissions | Approval |
| --- | --- | --- | --- |
| Backup Operator | Service desk / NOC | Monitor, ad-hoc backups, out-of-place restores | None |
| Restore Approver | Application / repo owner | Approve in-place restores | n/a |
| Backup Administrator | Backup team | Policies, storage, copies; cannot reduce retention or delete | PIM/PAM |
| Cloud Rebuild Operator | Cloud platform team | Run configuration rebuild into an approved scope | PIM + approval |
| Offsite Copy Custodian | Security (separate team) | Backup subscription, locks, Resource Guard | PIM + quorum |
| Break-glass | Vaulted, dual control | Full | Two-person checkout + alert |

## 2.5   Cost Comparison (Rough Order of Magnitude)

Costs are Rough Order of Magnitude (ROM) estimates for 5 years in CAD, covering cloud workloads only. Each point estimate carries an accuracy band of −40% / +50%. They are for comparing options, not for setting a budget; final costs depend on vendor quotes, discovery of actual data volumes and negotiation.

Estimating basis and assumptions

| Item | Assumption | Vendor validation |
| --- | --- | --- |
| Scope | Azure workloads in 1.1.1; AWS + GCP planning scenario from Year 3; DevOps/GitHub; offsite copy in Canada; resource and configuration recovery. Native PaaS PITR excluded as a common cost. | No |
| Currency and pricing | CAD at 1.37 CAD/USD; indicative list prices; no discounts; taxes excluded. | Yes |
| Volumes | Azure ~100 TB FETB, +25%/yr; AWS + GCP 40 / 80 / 120 TB in Years 3–5; ~600 DevOps users. | No (discovery) |
| Commvault (A) | Licence ~USD 1,300/FETB-yr; primary storage 1.2× FETB at ~USD 16/TB-month; AirGap Protect offsite copy ~USD 25/TB-month; Cloud Rewind ~USD 60k per cloud per year; access nodes ~CAD 16k/yr per cloud. | Yes |
| Rubrik (B) | Licence ~USD 1,500/FETB-yr; primary storage as A; Rubrik Cloud Vault ~USD 360/TB-yr at 1.5× FETB; Exocompute ~CAD 25k/yr per cloud; separate configuration-recovery tool ~USD 80k per cloud per year. | Yes |
| Azure Backup (C) | Protected-instance fees ~USD 25/TB-month blended; GRS vault storage ~USD 46/TB-month at 1.5× FETB (includes Canada East replica); third-party DevOps tool ~CAD 41k/yr; configuration-recovery tool as B. | Yes (Azure calculator) |
| Data storage and transfer | Offsite replication for A and B ~CAD 150 per FETB-yr (inter-region transfer of deduplicated change); GRS replication included in Azure Backup storage price. | Yes |
| Staffing | ~CAD 150k per loaded FTE. Incremental: A +0.3 FTE; B +1.0 FTE; C +0.5 FTE, rising to +1.0 FTE when AWS/GCP are added. | No |
| Implementation | One-time services and integration: A ~CAD 100k; B ~CAD 315k; C ~CAD 140k (vault rebuild, IaC pipeline, tool onboarding). | Yes |
| Excluded | Internal project management; native PaaS backup storage; ExpressRoute (existing); restore egress during incidents; exit costs. | n/a |

ROM estimate by option (5-year, CAD)

| Cost category (5-year) | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Licensing / protected-instance fees | $1.89M | $2.18M | $0.44M |
| Backup storage (primary) and offsite copy | $0.77M | $1.12M | $1.20M |
| Data transfer (offsite replication) | $0.16M | $0.16M | Included |
| Cloud compute (access nodes / Exocompute) | $0.18M | $0.27M | – |
| Resource and configuration recovery | $0.91M | $1.06M | $1.06M |
| DevOps / GitHub protection | $0.23M | $0.25M | $0.25M |
| Operations staffing (incremental) | $0.23M | $0.75M | $0.60M |
| Implementation (one-time) | $0.10M | $0.32M | $0.14M |
| ROM point estimate | $4.45M | $6.10M | $3.69M |
| ROM range (−40% / +50%) | $2.67M–$6.68M | $3.66M–$9.15M | $2.21M–$5.53M |
| Difference vs. Option A | – | +$1.65M (+37%) | −$0.77M (−17%) |
| Year-1 cost (incl. one-time) | $0.55M | $0.97M | $0.52M |

Figure 2: 5-year ROM cost by option, with point estimate and accuracy range.

The ranges overlap widely, as expected at ROM accuracy. Option C is the lowest-cost option because Azure Backup has no licence beyond instance fees, but around 35% of its cost is add-ons (DevOps tool and configuration recovery) needed to approach the requirements. Without them, Azure Backup alone would cost about CAD 2.4M but would not meet R5, R7 or R10. Option B is the highest because it adds a second platform, a separate configuration tool and more staffing.

Key factors that could affect the final cost

| Factor | Effect on cost | Options most affected |
| --- | --- | --- |
| Actual protected data volume and growth | Every 10% change in FETB moves licence, storage and offsite costs by roughly the same proportion. | All |
| Commercial negotiation | Multi-year enterprise discounts (often 25–40% off list) would lower A and B; extending the existing Commvault agreement may improve A further. | A, B |
| Cloud Rewind and configuration-tool pricing | Metered per protected resource; actual resource counts may differ materially from the ~USD 60–80k per cloud assumption. | All |
| Retention policy and change rate | Longer retention and higher daily change increase storage and replication; Azure Backup storage is not deduplicated across instances. | C most |
| Multi-cloud timing and volume | Earlier or larger AWS/GCP adoption increases cost for all options; Option C also adds a native tool and staff per cloud. | All (C, B more) |
| Offsite copy design | Adding the optional on-premises copy (A) or a second vendor vault region changes storage and transfer costs. | A, B |
| Canada East capacity reservations | Reserving compute to guarantee cross-region recovery adds ongoing cost. | All (C most) |
| Residency-driven SKUs | A sovereign or in-country SaaS option (for example, RSC Sovereign) may carry a premium. | B, A |
| Foreign exchange | Most licences are USD-priced; a 5% move in CAD/USD changes A and B by roughly ±CAD 0.2–0.3M. | A, B |

### 2.5.1   Use Case: Azure-Only Scope vs. Multi-Cloud Scope

Because AWS and GCP adoption is not confirmed, the table shows the 5-year ROM for Azure only alongside the planning scenario that adds AWS and GCP from Year 3.

| Scope (5-year, CAD) | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| Azure only (point) | $3.22M | $4.68M | $2.59M |
| Azure only (range −40% / +50%) | $1.93M–$4.83M | $2.81M–$7.02M | $1.56M–$3.89M |
| Azure + AWS + GCP (point) | $4.45M | $6.10M | $3.69M |
| Increase for multi-cloud | +$1.23M | +$1.42M | +$1.10M (plus a native tool per cloud) |

## 2.6   Decision Rationale

### 2.6.1   Cost

Option C has the lowest ROM cost at about CAD 3.7M over five years, about CAD 0.8M (17%) below Option A (CAD 4.5M). Option B is the most expensive at about CAD 6.1M (+37% vs. A). The A–C difference is within the ROM accuracy band and buys the capabilities that Option C must assemble from add-ons: an isolated offsite copy, integrated environment rebuild, DevOps protection and one platform with the existing estate. Option A should be confirmed with a quote that extends the current Commvault agreement.

### 2.6.2   Functional Fit

- Azure coverage: Option A has the broadest coverage of the workload list; Option B is strong for core IaaS, SQL and storage with several items to validate; Option C leaves a number of services unsupported or partial (1.1.1).

- Infrastructure recovery: Only Option A can rebuild deleted resource groups, VNets and dependent resources from the backup platform (Cloud Rewind). B and C rely on a separate tool or IaC.

- DevOps and GitHub: A and B protect repositories natively; C needs a third-party tool.

- Data residency and offsite copy: C is natively Canadian but its offsite copy is a same-tenant replica. A and B provide an isolated vendor-managed copy in Canada, subject to confirming SaaS metadata residency; A can also copy to the existing on-premises Canadian data centres.

### 2.6.3   Management Complexity

Option A extends the platform and team that already run on-premises and Microsoft 365 backup, giving one console, policy model and recovery process. Option B introduces a second enterprise backup platform plus a configuration tool. Option C has no new core vendor but spreads protection across per-service vaults, native mechanisms, a DevOps tool and a configuration tool, and adds a native tool per cloud later.

### 2.6.4   Future Equivalent Capability

Options A and B both protect AWS and GCP from the same platform. Commvault also documents configuration rebuild for AWS, Azure and GCP. Option C has no multi-cloud path: each new cloud brings its own backup service, policies and reporting.

### 2.6.5   Security

Option B has the strongest default security posture. Option A reaches an equivalent posture once the hardening baseline is enforced, and its AirGap copy in a separate tenant directly addresses credential-compromise scenarios. Option C provides immutable vaults, soft delete and Multi-User Authorization, but its offsite replica stays in the production tenant, so isolation depends on strict access separation.

### 2.6.6   Comparison Heat Map

| Criterion | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| 1. Multi-cloud readiness (AWS / GCP) | 5.0 | 4.5 | 1.5 |
| 2. Azure workload coverage and service limitations | 4.0 | 3.5 | 3.0 |
| 3. Azure DevOps and GitHub protection | 4.0 | 4.0 | 1.5 |
| 4. Data residency (data, replicas, metadata) | 4.0 | 3.0 | 5.0 |
| 5. In-region, cross-region and offsite copies | 4.5 | 4.0 | 3.0 |
| 6. Recovery of infrastructure, SaaS and PaaS | 4.0 | 2.5 | 2.0 |
| 7. Security, immutability and ransomware resilience | 4.0 | 5.0 | 3.5 |
| 8. Retention, monitoring and operational effort | 4.5 | 3.0 | 3.0 |
| 9. Integration and implementation complexity | 4.5 | 3.0 | 3.5 |
| 10. Cost (5-year ROM) | 3.5 | 2.0 | 4.5 |
| 11. Risks and overall suitability for enterprise adoption | 4.5 | 3.0 | 2.5 |
| Average score | 4.2 | 3.4 | 3.0 |

Scores: 1 = least favourable, 5 = most favourable; unweighted average. Criteria 1–9 reflect the revised requirements; criteria 10–11 cover cost, risk and suitability.

# 3   Final Decision Outcome

Recommendation: Option A, Commvault for Multi-Cloud Workloads Adopt Commvault as the enterprise backup and recovery platform for cloud workloads, extending the platform already used for on-premises and Microsoft 365. Azure workloads are protected to immutable storage in Canada Central with an isolated offsite copy in Commvault AirGap Protect in Canada, and optionally a further copy in the on-premises Canadian data centres. Cloud Rewind provides recovery of deleted resource groups, VNets and dependent resources. Native Azure PITR/LTR is retained for PaaS databases, and Azure Backup is retained only for workloads not validated in the PoC. Key trade-offs: Option A costs about CAD 0.8M more than Option C over five years (within ROM accuracy) and increases reliance on one vendor. In return it closes the infrastructure-recovery, DevOps and offsite-isolation gaps on one platform, avoids a second enterprise backup platform (Option B, +CAD 1.65M), and is ready for AWS and GCP. Expected business benefits: faster, predictable recovery of whole cloud applications after deletion or ransomware; one operating model, team and audit trail across on-premises, Microsoft 365 and cloud; Canadian residency with an isolated offsite copy; and no re-platforming when AWS or GCP are adopted.

Figure 3: Target cloud backup topology (Option A).

## 3.1   Decision Statement

| Item | Outcome |
| --- | --- |
| Selected option | Option A: Commvault for multi-cloud workloads, with native Azure PITR/LTR retained for PaaS databases |
| Rejected options | Option B: Rubrik (second enterprise platform, highest cost, no integrated configuration rebuild). Option C: Azure Backup (coverage gaps, same-tenant offsite copy, no multi-cloud path; retained only as a component). |
| Indicative budget | ROM CAD 4.45M over 5 years (range CAD 2.67M–6.68M), including AWS/GCP from Year 3; Azure only CAD 3.22M. To be replaced by quote-based figures before spend approval. |
| Immediate actions (any option) | 1) Protect Azure DevOps and GitHub. 2) Apply resource locks and Azure Policy to critical resource groups and VNets. 3) Lock immutability and enable Multi-User Authorization on existing Azure Backup vaults. 4) Confirm Canada East capacity options for recovery. |
| Status | Proposed: pending approval |
| Review triggers | Failed PoC condition; SaaS residency not confirmed; AWS/GCP adoption decision; Commvault renewal; material change to Azure Backup capabilities |

## 3.2   Conditions of Approval

- Written confirmation that Commvault Cloud, Cloud Rewind and AirGap Protect keep data, metadata, telemetry and support access in Canada, or use of the self-hosted CommServe in Canada as the control plane.

- PoC passed for each workload in 1.1.1 marked "validate", including PaaS databases, AKS, Key Vault and Function Apps.

- Cloud Rewind demonstrated rebuilding a deleted resource group and VNet with dependent resources in a test subscription, and the cross-region rebuild position confirmed.

- DevOps/GitHub restore demonstrated for one Azure DevOps organisation and one GitHub organisation.

- Offsite copy restore demonstrated into Canada Central and into Canada East (or on-premises) to prove regional recovery.

- Hardening baseline enforced: Entra SSO, phishing-resistant MFA, PAM, Multi-Person Authorization, locked immutability, Sentinel integration.

- Quote-based pricing (extension of the existing Commvault agreement) confirms the ROM position.

## 3.3   Key Risks and Mitigations

| # | Risk | Option | L / I | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Current: DevOps/GitHub and deleted resource groups/VNets not recoverable | All (now) | High / Critical | Immediate actions in 3.1; DevOps protection in Phase 1 |
| 2 | SaaS control-plane metadata outside Canada | A, B | Medium / High | Written confirmation; self-hosted CommServe (A) or RSC Sovereign (B) |
| 3 | Cloud Rewind coverage gaps for some Azure services; cross-region rebuild limits | A | Medium / Medium | PoC; IaC in Git as fallback; track roadmap |
| 4 | Canada East compute capacity unavailable at recovery time | All (C most) | Medium / High | Capacity reservations; recovery to Canada Central (alternate subscription) or on-premises |
| 5 | Single-vendor concentration | A | Medium / High | Isolated AirGap copy; native PITR retained; exit clauses |
| 6 | Two backup platforms during cyber recovery | B | Medium / High | Joint runbooks and exercises |
| 7 | Offsite replica in the same tenant compromised with production credentials | C | Medium / High | Locked immutable vault, MUA with Resource Guard in a separate subscription |
| 8 | Security features not enabled by default | A, C | Medium / High | Hardening baseline as a go-live condition |
| 9 | ROM cost differs materially from quotes | All | Medium / Medium | Quotes before spend approval; confirm volumes in discovery |

## 3.4   Next Steps and Roadmap

| Phase | Timing | Scope | Exit criteria |
| --- | --- | --- | --- |
| 0. Validate | Months 0–2 | Discovery of Azure workloads and volumes; residency confirmation; PoC; quotes | KDD v1.0 approved; PoC report |
| 1. Quick wins | Months 0–2 | Immediate actions (3.1); DevOps/GitHub protection; hardening baseline | DevOps protected; locks and policies applied |
| 2. Azure onboarding | Months 2–5 | Access nodes, backup subscription, primary copy, AirGap offsite copy; onboard workloads by tier | Tier-0/1 protected; offsite restore test passed |
| 3. Configuration recovery | Months 3–6 | Cloud Rewind for critical application environments; alternate-subscription and cross-region runbooks; retire Azure Backup policies at expiry | Rebuild tests passed |
| 4. Multi-cloud | At adoption | AWS and GCP onboarded with the same policies | Protected from go-live |
| Ongoing | Quarterly / annual | Restore tests per tier; annual cyber-recovery exercise; cost review | Recovery evidence for audit |

| # | Action | Owner | Target date |
| --- | --- | --- | --- |
| 1 | Confirm current protection status of every workload in 1.1.1, per subscription | Cloud Lead | [Date] |
| 2 | Confirm Azure FETB, growth and retention requirements per tier | Cloud Lead / Backup Lead | [Date] |
| 3 | Obtain written residency confirmation from Commvault (and Rubrik if B is kept as a fallback) | Compliance / Procurement | [Date] |
| 4 | Confirm Canada East capacity options with Microsoft | Cloud Lead | [Date] |
| 5 | Obtain Commvault quote (cloud workloads, AirGap Protect, Cloud Rewind, DevOps) | Procurement | [Date] |
| 6 | Run the PoC and present results to the Design Authority | Resilience Lead | [Date] |

# Appendix A: Glossary

| Term | Definition |
| --- | --- |
| AirGap Protect | Commvault-managed immutable cloud storage in a vendor tenant, outside the customer tenant |
| CRR / CSR | Cross Region Restore (to the Azure paired region, needs a GRS vault) / Cross Subscription Restore |
| Cloud Rewind | Commvault service that discovers and rebuilds cloud application environments (resources, configuration and data) |
| FETB | Front-end TB: size of the protected source data |
| GRS / ZRS / LRS | Geo-, zone- and locally redundant storage |
| LTR / PITR | Long-term retention / point-in-time restore |
| MUA | Azure Backup Multi-User Authorization, using a Resource Guard |
| Offsite copy | A backup copy that is geographically and logically separate from production; zone redundancy does not qualify |
| ROM | Rough Order of Magnitude: early estimate for comparing options (here −40% / +50%) |
| RSC / RCV | Rubrik Security Cloud / Rubrik Cloud Vault |

# Appendix B: Requirements Traceability

| Requirement | Option A: Commvault | Option B: Rubrik | Option C: Azure Backup |
| --- | --- | --- | --- |
| R1 Canadian residency | Yes (confirm SaaS metadata) | Conditional | Yes |
| R2 In-region + offsite copy | Yes (isolated) | Yes (isolated; confirm region) | Partial (same-tenant replica) |
| R3 Cross-region recovery in Canada | Yes (data); validate rebuild | Yes (validate per service) | Partial (CRR where supported; capacity) |
| R4 Azure workload coverage | Yes (validate PaaS items) | Partial | Partial |
| R5 Resource group / VNet recovery | Yes (Cloud Rewind) | Partial (separate tool) | Partial (separate tool) |
| R6 SaaS / PaaS recovery | Partial (native + Commvault) | Partial | Partial |
| R7 DevOps / GitHub | Yes | Yes (validate) | Partial (third-party) |
| R8 Ransomware resilience | Yes | Yes | Partial |
| R9 PITR, retention, testing | Yes | Yes | Partial |
| R10 AWS / GCP | Yes | Yes | No |
| R11 Central management with existing estate | Yes | No | No |
| R12 Predictable cost | Yes | Partial | Yes |

# Appendix C: References

Microsoft limitations were checked against Microsoft Learn in October 2026. Vendor capabilities marked "validate" must be confirmed in the PoC or in writing. Links should be re-checked before circulation.

| Vendor | Topic | Link |
| --- | --- | --- |
| Microsoft | Azure Backup support matrix | https://learn.microsoft.com/en-us/azure/backup/backup-support-matrix |
| Microsoft | Recovery Services vault: Cross Region Restore | https://learn.microsoft.com/azure/backup/backup-create-rs-vault |
| Microsoft | PostgreSQL Flexible Server backup support matrix | https://learn.microsoft.com/en-us/azure/backup/backup-azure-database-postgresql-flex-support-matrix |
| Microsoft | MySQL Flexible Server long-term retention (preview paused) | https://learn.microsoft.com/en-us/azure/backup/backup-azure-mysql-flexible-server-about |
| Microsoft | AKS backup support matrix | https://learn.microsoft.com/en-us/azure/backup/azure-kubernetes-service-cluster-backup-support-matrix |
| Microsoft | Azure Disk Backup support matrix | https://learn.microsoft.com/en-us/azure/backup/disk-backup-support-matrix |
| Microsoft | Azure Key Vault backup and restore | https://learn.microsoft.com/azure/key-vault/general/backup |
| Microsoft | Cosmos DB continuous backup | https://learn.microsoft.com/azure/cosmos-db/continuous-backup-restore-introduction |
| Commvault | Cloud Rewind: Azure resources | https://documentation.commvault.com/cloud_rewind/azure_resources.html |
| Commvault | Cloud Rewind: Azure recovery and limitations | https://documentation.commvault.com/cloud_rewind/azure_recovery.html |
| Commvault | Supported regions for AirGap storage | https://documentation.commvault.com/v11/software/supported_regions_for_air_gap_protect_storage.html |
| Rubrik | Azure cloud-native protection | https://www.rubrik.com/solutions/azure-native-protection.html |
| Rubrik | Data sovereignty (RSC Sovereign) | https://www.rubrik.com/solutions/rubrik-for-sovereign |