## Slide 1
ENTERPRISE BACKUP PLATFORM
Client Kickoff — Requirements & Assessment
Third-party backup environment assessment | Cisco Systems
01
Kickoff Objective & Scope
What this workstream is intended to achieve
02
Requirements Definition & Stakeholder Alignment
Align requirements across stakeholder groups
03
Draft Sign-off & Requirements Approval
Review, refine and approve the working requirements
04
Current-State Assessment
Assess the current third-party backup environment
05
Gap Analysis
Evaluate coverage, capabilities and controls
06
Kickoff Discussion & Next Steps
Confirm inputs, owners, workshops and immediate actions

## Slide 2
Kickoff Objective & Scope
Focus the workstream on defining and aligning requirements, then assessing the existing third-party backup environment.
01
Primary Objective
Establish a shared, reviewable requirements baseline across stakeholder groups and understand the current third-party backup environment at Cisco Systems.
Assessment Objective
Identify gaps in existing backup coverage, capabilities, and controls to provide a fact-based view of the current state.
• Requirements definition and alignment across stakeholder groups
• Draft requirements preparation for stakeholder sign-off
• Requirements review and approval
• Current-state assessment of the third-party backup environment at Cisco Systems
• Gap analysis across coverage, capabilities, and controls
Enterprise Backup Platform | Client Kickoff
2

## Slide 3
Requirements Definition & Alignment
A structured path from stakeholder input to an approved requirements baseline.
02
1
Definition
Capture business, technical, security and operational requirements from the relevant stakeholder groups.
2
Alignment
Reconcile differing priorities, terminology, assumptions and expectations across stakeholder groups.
3
Draft Sign-off
Issue a draft requirements baseline for stakeholder review and sign-off.
4
Review & Approval
Incorporate feedback and obtain formal approval of the agreed requirements baseline.
Outcome: Approved Requirements Baseline
Enterprise Backup Platform | Client Kickoff
3

## Slide 4
Assessment — Current State & Gap Analysis
Assess the existing third-party backup environment at Cisco Systems and identify material gaps.
03
Current-State Assessment
Review the existing third-party backup environment to establish the current baseline and understand how backup services are operating today.
Coverage
What workloads, data sets and services are currently protected — and what is not?
Capabilities
What backup, recovery, retention and operational capabilities are available today?
Controls
What governance, security, monitoring and operational controls are currently in place?
Gap analysis outcome: clear view of current-state gaps, risks and requirement implications
Enterprise Backup Platform | Client Kickoff
4

## Slide 5
Draft Sign-off & Requirements Approval
Make the working requirements explicit, reviewable and ready for stakeholder approval.
04
Prepare Draft
Consolidate stakeholder inputs into a single draft requirements baseline.
Stakeholder Review
Walk through the draft, capture comments and resolve open points.
Sign-off
Confirm the agreed requirements baseline and record approval.
Requirements Review & Approval — What good looks like
• Stakeholder groups and decision owners are identified
• Open requirements, assumptions and unresolved items are visible
• Requirements are traceable to the current-state assessment and identified gaps
• Review comments are dispositioned and the final baseline is approved
Decision point: approve the requirements baseline for downstream planning.
Enterprise Backup Platform | Client Kickoff
5

## Slide 6
Kickoff Discussion & Immediate Next Steps
Use the kickoff to confirm participants, inputs, review cadence and decision ownership.
05
Stakeholders
Confirm the stakeholder groups that need to be represented in requirements definition, review and approval.
Inputs & Access
Confirm available current-state documentation, backup platform information and required access for assessment.
Workshop Cadence
Agree the assessment and requirements workshop sequence, attendees and review checkpoints.
Decision Ownership
Confirm who reviews, who consolidates feedback and who provides draft sign-off / final approval.
Kickoff outcome: agreed participants, inputs, workshop plan and approval path for the requirements & assessment workstream.
Enterprise Backup Platform | Client Kickoff
6